THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, AUGUST 9, 2018 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member, and Mayor Gahan, President.

ALSO PRESENT:  April Dickey, Linda Moeller, Wes Christmas, Larry Summers and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the July 26, 2018 Regular Meeting Minutes as corrected, Mr. Wilkinson second, all voted in favor.

BIDS/CONTRACTS:

Mr. Christmas opened the following bids for the Basin 14 Sanitary Sewer Improvement which consists of another storage system project similar to St. Mary’s but on a smaller scale:

MAC CONSTRUCTION		$1,753,000.00

DAN CRISTIANI			$1,598,750.00

TSI CONSTRUCTION		$2,033,000.00

DAVE O’MARA			$1,847,000.00

Mr. Christmas stated that the engineer’s estimate was $1,510,000.00 and the apparent low bid is Dan Cristiani at $1,598,750.00. He requested that the board take the bids under advisement so they can review the bids for compliance with the contract documents.

Mr. Grimes moved to take the bids under advisement, Mr. Wilkinson second, all voted in favor.

NEW BUSINESS:

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Patricia/David Morris in the amount of $1,696.46 for a leak that occurred at the front of the house on the outside wall. She explained that the water went into the yard and the leak was repaired by Stemler Plumbing. Supporting documents are attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson reported that user fees came in at $1,151,000.00 and the lien check from the May installment of taxes was $248,000.00 and expenses were only $1,000,000.00 so we are in really good shape and running about 6% under budget in operations. He also reported that on the bond payments and invoices coming in and stated that the big storage project is about 90% completed and Basin 13 is done but there may be another invoice or two so the budget projects are all coming in and as far as the estimated budget, things are really good. He said that we will end up with all of the projects done inside the money that we have from the bonds.

OLD BUSINESS:

- Wes Christmas, Clark-Dietz

Mr. Christmas, Basin 7 (Chartres Street area) –he stated that the original scope has been completed for a few weeks now but they did go back this week and pave some alleys between Chartres Street and E. 8th Street so all of that work is completely done now. Basin 16, Division B (Indiana Avenue area) - he stated that all of the sewer installation has been completed for a few weeks and they will start road restoration on Monday which will include sidewalk and curb replacement where necessary. He added that the schedule that the contractor has provided shows completion of all of that work by the end of August so hopefully the weather will cooperate so they can meet that. Basin 16, Division A (St. Mary’s) – he stated that the large diameter piping has all been put in the ground and they are working on the internals of the lift station as well as backfill and grading of the site. He said that they will continue to clean that area up and by mid-to-late September it should look fairly complete with the exception of the perimeter road work they will be doing at the rear of the property.

Mayor Gahan asked if that includes Silver Street.

Mr. Christmas replied yes and explained that the crossing will get milled and overlaid at the very end because it is just surface asphalt. He also explained that they are going to start restoration work on Carlton Avenue and basically work in the same order that they laid the pipe.

UTILITY REPORT:

Mr. Sartell explained that 51,540 credits have expired their 18 month timeframe and he needs permission to proceed to rescind those credits which will put the balance back up to137,000 from 85,000.

Mr. Summers asked which projects these are for.

Mr. Sartell replied Ragains Apartments and Avondale Cove.

Mr. Summers suggested sending letters to let them know that the credits are expired.

Mr. Sartell stated that they did a site check last week and they haven’t taken any action since.

Mr. Grimes moved to approve rescinding the 51,540 credits subject to notification that the project credits have expired and requesting reappearance if the project is continuing, Mr. Wilkinson second, all voted in favor.

Mr. Sartell stated that he has contacted American Beverage and was told that they would send him dates which has not happened. He explained that he drives by there 1-2 times a week and they have not installed the sampling point and the time frame to do that has expired. He recommended that for the next billing cycle that they are removed from the non-usage program. He added that they are basically thumbing their nose at the city at this point.

Mayor Gahan asked if we have any responses from legal regarding this.

Mr. Sartell stated that he would run it past Mr. Gibson before proceeding.

CLAIMS:

Mrs. Moeller presented the following claims for the period of 07/19/18 to 08/08/18 in the amount of $1,217,476.46:

| Vendor Name | Amount | Dept. |
| --- | --- | --- |
| POSTMASTER | 225.00 | SEW |
| OFFICE SUPPLY COMPANY, INC | 280.59 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| L&D MAILMASTERS, INC. | 1,453.03 | SEW |
| YOUNG, LIND, ENDRES & KRAFT | 85.60 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| CROWN SERVICES INC | 600.00 | SEW |
| SECURITY PROS, LLC | 62.00 | SEW |
| HUGHES,CARMEN - ATLAS CLEANING | 560.00 | SEW |
| JEFFERSONVILLE SEWER DEPT | 38.37 | SEW |
| REISERT, CAROLYN | 853.88 | SEW |
| Total | 42,138.47 |  |
| DAN CRISTIANI EXCAVATING CO. | 132,298.43 | WWTP |
| DAN CRISTIANI EXCAVATING CO. | 385,825.79 | WWTP |
| HANNUM,WAGLE & CLINE | 16,220.50 | WWTP |
| HANNUM,WAGLE & CLINE | 8,575.00 | WWTP |
| DAN CRISTIANI ESCROW ACCT | 6,963.08 | WWTP |
| DAN CRISTIANI ESCROW ACCT | 20,306.62 | WWTP |
| ACE HARDWARE | 13.96 | WWTP |
| ACE HARDWARE | 19.99 | WWTP |
| ACE HARDWARE | 59.98 | WWTP |
| ACE HARDWARE | 15.48 | WWTP |
| ACE HARDWARE | 24.37 | WWTP |
| ACE HARDWARE | 21.83 | WWTP |
| ACE HARDWARE | 30.27 | WWTP |
| ACE HARDWARE | 19.94 | WWTP |
| ACE HARDWARE | 19.16 | WWTP |
| ACE HARDWARE | 25.99 | WWTP |
| ACE HARDWARE | 9.97 | WWTP |
| ACE HARDWARE | 26.98 | WWTP |
| ACE HARDWARE | 47.44 | WWTP |
| ACE HARDWARE | 41.90 | WWTP |
| ACE HARDWARE | 171.61 | WWTP |
| ACE HARDWARE | 55.27 | WWTP |
| ACE HARDWARE | 17.07 | WWTP |
| ACE HARDWARE | 27.99 | WWTP |
| ACE HARDWARE | 1.64 | WWTP |
| ACE HARDWARE | 3.48 | WWTP |
| ACE HARDWARE | 99.99 | WWTP |
| ACE HARDWARE | 18.76 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| FED EX | 338.40 | WWTP |
| GIBSON LAW OFFICE, LLC | 270.00 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 16,841.44 | WWTP |
| LADUKE'S LAWN & SPRINKLER | 165.00 | WWTP |
| RENTAL MART, INC. | 319.90 | WWTP |
| RENTAL MART, INC. | 295.26 | WWTP |
| QUILL | 39.36 | WWTP |
| QUILL | 20.08 | WWTP |
| QUILL | 87.99 | WWTP |
| QUILL | 210.86 | WWTP |
| QUILL | 585.67 | WWTP |
| QUILL | 10.12 | WWTP |
| CINTAS #302 | 48.97 | WWTP |
| CINTAS #302 | 213.46 | WWTP |
| CINTAS #302 | 48.97 | WWTP |
| CINTAS #302 | 213.44 | WWTP |
| STAPLES | 57.57 | WWTP |
| VERIZON WIRELESS | 1,626.56 | WWTP |
| EARTH FIRST | 590.15 | WWTP |
| EARTH FIRST | 71.78 | WWTP |
| RED WINGS SHOE STORE | 100.00 | WWTP |
| RED WINGS SHOE STORE | 710.72 | WWTP |
| RED WINGS SHOE STORE | 250.00 | WWTP |
| RED WINGS SHOE STORE | 220.98 | WWTP |
| USA BLUE BOOK | 318.94 | WWTP |
| BIOCHEM, INC. | 4,514.00 | WWTP |
| BIOCHEM, INC. | 4,092.23 | WWTP |
| DELTA SERVICES, LLC | 191.00 | WWTP |
| CROWE LLP | 1,000.00 | WWTP |
| CITY DIRECTORIES | 273.00 | WWTP |
| GRIPP, INC. | 7,534.67 | WWTP |
| GRIPP, INC. | 6,884.67 | WWTP |
| METRO ANSWERING SERIVCE | 99.10 | WWTP |
| EYE-TRONICS | 366.18 | WWTP |
| OFFICE DEPOT | 19.99 | WWTP |
| OFFICE DEPOT | 83.51 | WWTP |
| HOME DEPOT | 364.88 | WWTP |
| HOME DEPOT | 75.92 | WWTP |
| HOME DEPOT | 35.20 | WWTP |
| HOME DEPOT | 31.78 | WWTP |
| HOME DEPOT | 35.57 | WWTP |
| HOME DEPOT | 7.97 | WWTP |
| HOME DEPOT | 39.94 | WWTP |
| HOME DEPOT | 149.00 | WWTP |
| KENTUCKIANA WIRE ROPE & SUPPLY | 13.40 | WWTP |
| KENTUCKIANA WIRE ROPE & SUPPLY | 24.65 | WWTP |
| AIRGAS-MID AMERICA | 133.40 | WWTP |
| PRO4MANCE CONTRACTING SERVICES | 450.00 | WWTP |
| ERNST CONCRETE | 433.94 | WWTP |
| ERNST CONCRETE | 376.00 | WWTP |
| KIMMEL LAWN SERVICE | 3,250.00 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 379.50 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 66.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 544.50 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 117.50 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 136.30 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| NAPA OF NEW ALBANY | 119.94 | WWTP |
| FROST BROWN TODD, LLC | 7,049.00 | WWTP |
| TEAM EJP JEFFERSONVILLE | 184.30 | WWTP |
| TEAM EJP JEFFERSONVILLE | 867.04 | WWTP |
| GOTTA GO INC. | 1,458.00 | WWTP |
| GOTTA GO INC. | 972.00 | WWTP |
| Wilson Equipment Co., LLC | 863.95 | WWTP |
| ERS-OCI WIRELESS | 750.00 | WWTP |
| SCHWALM USA LLC | 83.00 | WWTP |
| NETWORKFLEET INC | 175.50 | WWTP |
| BEC ENTERPRISES, LLC | 294.05 | WWTP |
| VALVOLINE, LLC | 113.87 | WWTP |
| VALVOLINE, LLC | 40.78 | WWTP |
| VALVOLINE, LLC | 127.49 | WWTP |
| VALVOLINE, LLC | 105.37 | WWTP |
| AWP, INC | 650.00 | WWTP |
| AWP, INC | 650.00 | WWTP |
| D & S SALES, INC. | 540.00 | WWTP |
| D & S SALES, INC. | (468.00) | WWTP |
| Total | 641,200.80 |  |
| INDIANA AMERICAN WATER | 3,984.93 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| VECTREN ENERGY DELIVERY | 57.72 | TU |
| VECTREN ENERGY DELIVERY | 17.00 | TU |
| VECTREN ENERGY DELIVERY | 17.20 | TU |
| VECTREN ENERGY DELIVERY | 93.00 | TU |
| VECTREN ENERGY DELIVERY | 17.00 | TU |
| VECTREN ENERGY DELIVERY | 46.00 | TU |
| VECTREN ENERGY DELIVERY | 47.83 | TU |
| AMERICAN WATER | 1,650.00 | TU |
| AT&T | 542.33 | TU |
| AT&T | 417.09 | TU |
| DUKE ENERGY | 54,829.28 | TU |
| DUKE ENERGY | 327.64 | TU |
| DUKE ENERGY | 368.28 | TU |
| DUKE ENERGY | 497.05 | TU |
| DUKE ENERGY | 24.59 | TU |
| DUKE ENERGY | 13.52 | TU |
| DUKE ENERGY | 79.04 | TU |
| DUKE ENERGY | 82.26 | TU |
| NEOPOST | 1,089.48 | TU |
| INDIANA AMERICAN WATER | 46.53 | TU |
| INDIANA AMERICAN WATER | 23.79 | TU |
| INDIANA AMERICAN WATER | 49.83 | TU |
| INDIANA AMERICAN WATER | 46.53 | TU |
| INDIANA AMERICAN WATER | 76.19 | TU |
| INDIANA AMERICAN WATER | 467.71 | TU |
| INDIANA AMERICAN WATER | 23.79 | TU |
| INDIANA AMERICAN WATER | 49.61 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| DUKE ENERGY | 21.00 | TU |
| DUKE ENERGY | 2,447.73 | TU |
| DUKE ENERGY | 91.48 | TU |
| CARD SERVICES | 64.74 | TU |
| CARD SERVICES | 47.08 | TU |
| CK REAL ESTATE LLC | 3,520.18 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| BANK OF NEW YORK TRUST CO. | 459,701.00 | TU |
| AT&T | 645.94 | TU |
| Total | 534,137.19 |  |
| Grand Total | 1,217,476.46 |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:33 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk