THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD VIA ZOOM.COM ON WEDNESDAY, NOVEMBER 25, 2020 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, President. 

ALSO PRESENT:  Eric Condon, Linda Moeller, Rob Sartell, Wes Christmas and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the November 12, 2020 Regular Meeting Minutes, Mr. Grimes second, all voted in favor.

BIDS/CONTRACTS:

2020 Wastewater Master Plan Update – Phase I

Mr. Christmas explained that the contract was sent to them via email for their consideration and has been reviewed by Mr. Sartell and Mr. Gibson. He asked if they had any questions.

Mr. Wilkinson stated that he reviewed the document and it outlines extensively what their intent is.

Mr. Grimes stated that it was time to have this updated for the next 20 years and it is a fairly common practice.  He added that he didn’t see any issues and it covered all the items that it needed to.

Mayor Gahan stated that it looks like Mr. Sartell is having trouble getting into the meeting and asked Mr. Christmas if he has anything to add.

Mr. Christmas explained that Mr. Sartell has reviewed and had input on the contract several times and added that since the last update of the Master Plan the City has done a lot of work to complete all the capital projects that were in the last plan. He stated that this is a refresh and looking ahead at what needs to be done in the next 20 years.

Mayor Gahan added that he just received a call from Mr. Sartell to verbally confirm that he is okay with approving the new plan.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

NEW BUSINESS:

1. Jason Sams re: Will serve letter from Aqua Indiana and property map

Mr. Sams explained that arc is in contract to purchase 6671 Highway 150 and a property map showing the lots was included in their packets for review. He stated that he has been working with Aqua American, which is the sewer utility operator in the adjacent subdivision, but this property is not in their service area. He explained that he is working to get sewers for this area for a future project and was directed to this board to see if they would release this property into the Aqua American Service district.

Mr. Wilkinson asked if the three lots on the map represent three different businesses that will be going in.

Mr. Sams stated that there could be but they aren’t completely sure what is going in.

Mr. Wilkinson asked Mr. Christmas how far this is from their current service area.

Mr. Christmas stated that he believes the closest line that they have would be at Highlander Point which would be about 3 miles.

Mr. Wilkinson asked if it is inside Galena city limits at all.

Mr. Sams stated that it is and just bordered Aqua America’s service district. He added that his closest manhole location is to the left of lot 2.

Mr. Grimes stated that he isn’t aware of any current plans to extend the sewer to this area.

Mr. Christmas stated that they have plans to extend service down Old Vincennes Road but it would be close to a mile from the locations that Mr. Sams is referencing.

Mayor Gahan stated that he would like to get this reviewed by the legal department and asked how soon he needs an answer on this.

Mr. Sams stated that his inspection period ends in the next couple of weeks.

Mayor Gahan stated that shouldn’t be an issue and they will get this reviewed by legal and let him know.

Mr. Grimes moved to table the request to be reviewed by the legal department, Mr. Wilkinson second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Roger Paschal	 	$4,373.76

Marvin 		$1,442.52

Mr. Condon asked that these be tabled until the next meeting as Mrs. Dickey was unable to be at the meeting today.

Mr. Grimes moved to table the adjustment requests, Mr. Wilkinson second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson reported that the November billing was $1,287,000.00 which is the first billing after the summer watering program and is in-line with budget.

TABLED ITEMS:

OLD BUSINESS:

1. Clark Dietz

Mr. Christmas, Silver Hills – he reported that they had the pump station start-up and it went well. He stated that they will be working on punch list/final restoration items, landscaping and 2 driveway restorations to meet the final completion date.

UTILITY REPORT:

Mr. Sartell presented the New Albany Wastewater Utility Monthly Report Summary for August 2020.

Influent / Effluent Quality
The treatment plant was in full compliance with the NPDES permit.

Pretreatment
There were 19 grease trap inspections submitted.
An Informal Notice of Violation was sent to Bert R. Huncilman for CBOD Monthly Zinc violation.
Annual inspections took place at the following permitted dischargers; Sazerac and Samtec

Facililty Operations
108 dry tons of bio solids were removed from the WWTP.
The WWTP was at 76% of its Total Suspended Solids design limit and at 40% of its CBOD design limit.  
There were 3.99 inches of rain for the month

Preventative and Unscheduled Maintenance
271 preventative work orders were completed and 19 corrective work orders were completed for the WWTP and Lift Stations

Highlights
Replaced the drive belt on the #3 Sludge Thickener Pump.
Cleaned wet well at Wolf Lake.
Cleaned rags and grease off of control floats at Quarry Road Lift Station. 
Structure Solutions lined the wet well for the Silver Hills Lift Station.
Replaced bad VFD for the #1 pump at Grantline Road Lift Station.

Sanitary Collection System

| Project | Current Month | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 3,107 | 64,161 |
| Sanitary Sewer Televised/ft. | 3,621 | 51,008 |
| CIPP Installed/ft | 0 | 0 |
| Tap Inspections | 11 | 67 |
| Locates | 762 | 5,807 |
| Pipe Patches | 1 | 3 |
| Service Requests | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 6 | 0 | 0 | 5 | 0 | 18 |

Sanitary Sewer Overflow Monitoring
There was 1 rain event that required Stantec monitoring. No overflows.

Preventative and Unscheduled Maintenance
21 preventative work orders were completed and 17 corrective work orders were issued for the Collection System.

Construction Highlights

# Manhole Repairs		#Manhole Installations	#Pipe Patches

1				3				1
#Main Line Repairs		#Lateral Repairs		Easement Maintenance

3				3				8

Annual/Semi Annual, Monthly Routine and Preventative Sewer Cleaning
The Line in the alley serving the Exchange, Wick’s Pizza and the Hitching Post.  FOG management.

Scheduled Preventative Maintenance
Basin #34 – Blackiston Mill Rd.	Basin #11 - Griffin St.		Basin #14 – Wahoo Dr.
Basin #6 – Market St.			Basin #22 – Edgemont							
Monthly Routine Cleaning and CCTV
Basin #2 – 17ft	Basin #7 – 180ft		Basin #17 – 150ft	Basin #21 – 163ft
Basin #28 – 115ft	Basin #32 – 1,593ft

Facility Safety
The monthly safety inspection rating was 99.22%

Projects

Reline New Albany
No lining in June

Up Hill Run Lift Station
Preliminary design work is at 90%. Land aquisistion has been achieved

Silver Hills Slope Project/Dent Ave. Lift Station
MONDAY 7/27/20- No work performed. 
• TUESDAY 7/28/20- STR# 2 and STR# 3 were set and pipe between the two was installed. However, APC never requested a stakeout from Clark Dietz and used old stakes from the easement acquisition phase of the project, before the alignment was finalized. These structures and pipe will have to be reset in the proper locations. They left early and I set the proper stakes for the contractor to use. 
• WEDNESDAY 7/29/20- APC re-set STR# 2, ran their pipe using a pipe level, then set STR# 3 with elevation according to where the pipe was. Then they checked the elevation of STR# 3 with an optical level and benchmarks and found the structure to be very low. They left for the day while I tried to figure out where the problem was coming from. 
• THURSDAY 7/30/20- No work performed. Rain day. 
• FRIDAY 7/31/20- No work performed. Rain day. Contractor and RPR confirmed elevations. Found that STR# 3 was set 0.8’ low. The stretch of pipe from STR# 2 to STR# 3 is 78’. I think they must have set the pipe level at 2.0% instead of the 3.0% called for by the plans. Fortunately, there is still plenty of fall to make the system work. They are going to use a riser ring to get the rim elevation of STR# 3 correct and steepen the next run of pipe to get back to plan elevations at STR# 4.

CLAIMS:

Mrs. Moeller explained that she didn’t get the claims dockets from the last meeting to the board in time to be approved and asked if they would consider that date rage first. She presented the following claims for the period of 10/22/20 to 11/04/20 in the amount of $ 202,229.65:

| Sewer Claims | Amount | Dept. |
| --- | --- | --- |
| COPIER MART | 995.00 | SEW |
| L&D MAILMASTERS, INC. | 1,377.17 | SEW |
| L&D MAILMASTERS, INC. | 225.26 | SEW |
| SECURITY PROS, LLC | 62.00 | SEW |
| SECURITY PROS, LLC | 62.00 | SEW |
| KSTD DEVELOPMENT, LLC. | 522.02 | SEW |
| SCHAEFER BUILT HOMES | 31.02 | SEW |
| COURTNEY, DAVID | 17.79 | SEW |
| MATHIS, ANNETTE | 15.16 | SEW |
| POPSON, THERESA | 163.96 | SEW |
| SCHREIBER, BRIGITTE | 200.52 | SEW |
| NOLLIN, TRACY | 386.76 | SEW |
| Total | 4,058.66 |  |
| ACE HARDWARE | 36.97 | WWTP |
| ACE HARDWARE | 22.04 | WWTP |
| ACE HARDWARE | 9.99 | WWTP |
| ACE HARDWARE | 317.85 | WWTP |
| ACE HARDWARE | 24.99 | WWTP |
| ACE HARDWARE | 4.98 | WWTP |
| ACE HARDWARE | 277.65 | WWTP |
| ACE HARDWARE | 27.92 | WWTP |
| ACE HARDWARE | 7.99 | WWTP |
| ACE HARDWARE | 17.55 | WWTP |
| ACE HARDWARE | 7.99 | WWTP |
| ACE HARDWARE | 7.99 | WWTP |
| RINKY DINKS | 178.25 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| MURPHY ELEVATOR COMPANY, INC. | 1,700.46 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 4,411.04 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 3,442.50 | WWTP |
| QUILL | 238.93 | WWTP |
| QUILL | 9.99 | WWTP |
| QUILL | 16.49 | WWTP |
| QUILL | 441.70 | WWTP |
| CINTAS #302 | 84.76 | WWTP |
| CINTAS #302 | 84.76 | WWTP |
| CLARK-DIETZ | 3,042.50 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 81.55 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 1,140.00 | WWTP |
| EARTH FIRST | 138.51 | WWTP |
| RED WINGS SHOE STORE | 248.24 | WWTP |
| COPIER MART | 250.00 | WWTP |
| COPIER MART | 180.00 | WWTP |
| COPIER MART | 595.00 | WWTP |
| COPIER MART | 119.00 | WWTP |
| COPIER MART | (250.00) | WWTP |
| COPIER MART | 7,233.00 | WWTP |
| DLT SOLUTIONS, INC | 1,890.62 | WWTP |
| BIOCHEM, INC. | 10,071.00 | WWTP |
| DELTA SERVICES, LLC | 990.28 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,400.00 | WWTP |
| EYE-TRONICS | 1,125.53 | WWTP |
| OFFICE DEPOT | 128.88 | WWTP |
| OFFICE DEPOT | 47.56 | WWTP |
| HOME DEPOT | 28.32 | WWTP |
| PRO4MANCE CONTRACTING SERVICES | 1,741.53 | WWTP |
| RIVER CITY WORK WEAR | 199.96 | WWTP |
| RIVER CITY WORK WEAR | 225.48 | WWTP |
| RIVER CITY WORK WEAR | 119.98 | WWTP |
| RIVER CITY WORK WEAR | 562.00 | WWTP |
| NCL OF WISCONSIN INC | 811.30 | WWTP |
| HACH COMPANY | 428.52 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 60.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 973.50 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 173.90 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 210.33 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| GOTTA GO INC. | 2,136.00 | WWTP |
| Wilson Equipment Co., LLC | 2,081.32 | WWTP |
| Wilson Equipment Co., LLC | (1,302.90) | WWTP |
| Wilson Equipment Co., LLC | (11.50) | WWTP |
| HUGHES,CARMEN - ATLAS CLEANING | 560.00 | WWTP |
| KB'S TREE & LAWN COMPANY LLC | 850.00 | WWTP |
| GAHL LEGAL GROUP, LLC. | 4,537.50 | WWTP |
| CLEMONS, JOSHUA A. | 3,210.00 | WWTP |
|  |  | WWTP |
| Total | 57,631.10 |  |
| INDIANA AMERICAN WATER | 675.31 | TU |
| FED EX | 45.24 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| FLOYD COUNTY RECORDER | 1,250.00 | TU |
| AT&T | 563.41 | TU |
| DUKE ENERGY | 2,059.25 | TU |
| DUKE ENERGY | 42,313.45 | TU |
| DUKE ENERGY | 315.93 | TU |
| DUKE ENERGY | 502.12 | TU |
| DUKE ENERGY | 318.41 | TU |
| DUKE ENERGY | 16.72 | TU |
| DUKE ENERGY | 25.13 | TU |
| DUKE ENERGY | 17.01 | TU |
| DUKE ENERGY | 16.82 | TU |
| DUKE ENERGY | 127.19 | TU |
| CROWN SERVICES INC | 936.00 | TU |
| ALLTERRAIN PAVING & CONSTRUCT | 70,795.19 | TU |
| SPECTRUM BUSINESS | 155.91 | TU |
| ALLTERRAIN PAVING - ESCROW | 3,726.06 | TU |
| CLEMONS, JOSHUA A. | 3,000.00 | TU |
| GIBSON LAW OFFICE, LLC | 527.18 | TU |
| INDIANA AMERICAN WATER | 44.57 | TU |
| INDIANA AMERICAN WATER | 39.99 | TU |
| INDIANA AMERICAN WATER | 40.50 | TU |
| INDIANA AMERICAN WATER | 19.89 | TU |
| INDIANA AMERICAN WATER | 19.89 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| GIBSON LAW OFFICE, LLC | 460.35 | TU |
| DUKE ENERGY | 19.94 | TU |
| DUKE ENERGY | 967.66 | TU |
| DUKE ENERGY | 78.61 | TU |
| QUADIENT FINANCE USA, INC. | 85.50 | TU |
| SPECTRUM BUSINESS | 109.98 | TU |
| Total | 140,539.89 |  |
| Grand Total | 202,229.65 |  |

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

Mrs. Moeller presented the following claims for the period of 11/05/20 to 11/18/20 in the amount of $1,063,371.94:

| Sewer Claims | Amount | Dept |
| --- | --- | --- |
| CK REAL ESTATE LLC | 2,979.16 | SEW |
| CK REAL ESTATE LLC | 541.66 | SEW |
| HUGHES,CARMEN - ATLAS CLEANING | 560.00 | SEW |
| MCCULLUM, SHELDON | 54.38 | SEW |
| SAYLOR, MARGARET | 7.04 | SEW |
| CATES, CHRISTY | 702.12 | SEW |
| Total | 4,844.36 |  |
| ACE HARDWARE | 19.94 | WWTP |
| ACE HARDWARE | 16.30 | WWTP |
| ACE HARDWARE | 12.99 | WWTP |
| SHERWIN-WILLIAMS | 162.84 | WWTP |
| QUILL | 54.99 | WWTP |
| QUILL | 52.99 | WWTP |
| CINTAS #302 | 84.76 | WWTP |
| CINTAS #302 | 84.76 | WWTP |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |
| SAFETY-KLEEN CORP. | (18.78) | WWTP |
| SAFETY-KLEEN CORP. | 287.02 | WWTP |
| STEMLER PLUMBING, INC | 325.00 | WWTP |
| BIOCHEM, INC. | 5,362.77 | WWTP |
| BIOCHEM, INC. | 4,367.03 | WWTP |
| BIOCHEM, INC. | 9,958.50 | WWTP |
| GRIPP, INC. | 2,565.00 | WWTP |
| METRO ANSWERING SERIVCE | 129.50 | WWTP |
| EYE-TRONICS | 546.39 | WWTP |
| EYE-TRONICS | 490.92 | WWTP |
| EYE-TRONICS | 753.73 | WWTP |
| EYE-TRONICS | 58.89 | WWTP |
| EYE-TRONICS | 440.45 | WWTP |
| OFFICE DEPOT | 34.99 | WWTP |
| OFFICE DEPOT | 249.99 | WWTP |
| WASH-O-RAMA CAR WASH | 12.00 | WWTP |
| RIVER CITY WORK WEAR | 149.97 | WWTP |
| RIVER CITY WORK WEAR | 744.00 | WWTP |
| NCL OF WISCONSIN INC | 79.37 | WWTP |
| NCL OF WISCONSIN INC | 1,805.59 | WWTP |
| NCL OF WISCONSIN INC | 400.03 | WWTP |
| ECO-TECH, LLC-WASTE LOGISTICS | 478.31 | WWTP |
| STRAEFFER PUMP & SUPPLY, INC | 6,218.00 | WWTP |
| STRAEFFER PUMP & SUPPLY, INC | 1,671.87 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 1,133.00 | WWTP |
| NAPA OF NEW ALBANY | 501.78 | WWTP |
| NAPA OF NEW ALBANY | 259.00 | WWTP |
| NAPA OF NEW ALBANY | 18.99 | WWTP |
| SOURCE 1 ENVIRONMENTAL, LLC | (659.44) | WWTP |
| SOURCE 1 ENVIRONMENTAL, LLC | 1,445.00 | WWTP |
| TEAM EJP JEFFERSONVILLE | 96.00 | WWTP |
| GOTTA GO INC. | 534.00 | WWTP |
| GOTTA GO INC. | 3,471.00 | WWTP |
| PROWEST & ASSOCIATES, INC | 234.28 | WWTP |
| COVERALL SERVICE COMPANY | 1,075.00 | WWTP |
| EQUIPMENT DEPOT KENTUCKY INC | 414.25 | WWTP |
| VALVOLINE, LLC | 84.98 | WWTP |
| VALVOLINE, LLC | 127.39 | WWTP |
| WESTERN FIRST AID & SAFTEY | 239.45 | WWTP |
| WESTERN FIRST AID & SAFTEY | 181.89 | WWTP |
| Total | 46,851.08 |  |
| INDIANA AMERICAN WATER | 286.07 | TU |
| INDIANA AMERICAN WATER | 39.99 | TU |
| INDIANA AMERICAN WATER | 44.06 | TU |
| GIBSON LAW OFFICE, LLC | 616.28 | TU |
| STORMWATER\DRAINAGE FUND | 332,503.94 | TU |
| SANITATION FUND | 198,243.67 | TU |
| BANK OF NEW YORK TRUST CO. | 461,082.00 | TU |
| AT&T | 77.78 | TU |
| DUKE ENERGY | 59.35 | TU |
| DUKE ENERGY | 504.16 | TU |
| DUKE ENERGY | 868.14 | TU |
| DUKE ENERGY | 67.30 | TU |
| DUKE ENERGY | 135.63 | TU |
| WEX BANK | 3,643.30 | TU |
| QUADIENT FINANCE USA, INC. | 64.00 | TU |
| CITY OF NEW ALBANY | 343.77 | TU |
| AMERICAN WATER | 1,650.00 | TU |
| FLOYDS KNOBS WATER | 25.60 | TU |
| FLOYDS KNOBS WATER | 25.57 | TU |
| FLOYDS KNOBS WATER | 27.39 | TU |
| AT&T | 67.24 | TU |
| AT&T | 305.14 | TU |
| DUKE ENERGY | 202.68 | TU |
| STATE BOARD OF ACCOUNTS | 7,838.00 | TU |
| CROWN SERVICES INC | 992.00 | TU |
| CROWN SERVICES INC | 1,232.00 | TU |
| CONSTELLATION NEWENERGY | 6.17 | TU |
| AT&T | 64.01 | TU |
| AT&T | 89.53 | TU |
| GIBSON LAW OFFICE, LLC | 571.73 | TU |
| Total | 1,011,676.50 |  |
| Grand Total | 1,063,371.94 |  |

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:21 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk