THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, DECEMBER 12, 2019 AT 9:15 A.M.

PRESENT: Mayor Gahan, President, Ed Wilkinson, member and Nathan Grimes, member.

ALSO PRESENT:  April Dickey, Linda Moeller, Rob Sartell, Wes Christmas, Larry Summers and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the November 27, 2019 Regular Meeting Minutes as corrected, Mr. Grimes second, all voted in favor.

BIDS/CONTRACTS:

NEW BUSINESS:

- Scott Adams, Discovery Builders re: Sewer credits for Bridlewood Subdivision

Mr. Harrison Rinzel, Paul Primavera & Associates, passed out copies of the plat and reviewed them with the board.  He stated that they are requesting sewer credits for section 1 only in the amount of 9,610.

Mr. Summers stated that they have been in before and we requested them to break it down as they are doing so he is fine with it.

Mr. Sartell stated that they are breaking it down into sections and section 1 is 9,610 credits so that would bring us down to 31,325.

Mr. Christmas stated that the capacity certification has already been completed and approved for the entire development.

Mr. Wilkinson asked when they are going to start.

Mr. Rinzel replied in February of 2020.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

- Vitor Bueno: re: Plat approval

Mr. Bueno presented a subdivision of eight parcels on Kenzig Road that was approved by the board of zoning on November 20th.  He stated that he talked about this project a couple of board meetings ago in regards to the alternative sewer.

Mr. Summers stated that this is the low pressure force main and noted that we did request that the main itself be maintained as a private main until it connects to the manhole since that is a private street.

Mr. Sartell stated that they will still need sewer credit approval for this project.  He then told Mr. Bueno to contact his office and they will get that started for him.

Mr. Wilkinson asked how many lots are there.

Mr. Bueno stated that it will be eight lots but they are only going to have five homes.

Mr. Sartell asked if they are going to be single family dwellings.

Mr. Bueno replied yes.

Mr. Wilkinson asked if Wooded Ridge Drive is currently just a gravel drive and that is what will be improved.

Mr. Bueno replied yes and stated that it will be a private drive maintained by the owners of those properties.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

- Mindy Johns with Millennium Builders re: Requesting waiver on sewer tap fee

Mr. Sartell stated that Ms. Johns requested to be removed from the agenda until further notice.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

FINANCIAL REPORT:

Mr. Wilkinson reported that revenue for the last month was $1,086,000.00 and we spent $1,040,000.00 so everything is running normal.

TABLED ITEMS:

OLD BUSINESS:

1.   Clark Dietz Project Update

Mr. Christmas passed out a quote from C.C.E., Inc. for the emergency repair on Sundance Drive and reviewed it with the board.  He said that they revised the total cost down to $197,500.00 from $231,000.00.  He then requested the board’s approval for the quote.

Mr. Wilkinson asked if the construction engineering is their engineering or Clark Dietz.

Mr. Christmas stated that it is theirs.

Mr. Wilkinson asked if it is his opinion that the bank and stream restoration is pretty high.

Mr. Christmas replied yes and stated this is a very difficult site to access.  He explained that in order to do that bank restoration they are going to have to dig out some of the material that is there and haul it out.  He said that they will then haul new material in to reshape and form the bank and then ultimately cap it with the fleximat.  He added that while it is higher than we normally anticipate, it is not a normal situation either.

Mr. Wilkinson asked if the driveway replacement will be a complete driveway.

Mr. Christmas replied yes and stated that the units that are estimated there are for the entire driveway to be replaced.  He added that it is a pretty big driveway.

Mr. Summers asked what the timeline is on this project.

Mr. Christmas stated that Mr. Eastridge said he has ordered materials and is waiting on them to be delivered and would like to potentially start on Monday forming up and pouring the support piers.

Mr. Summers asked if they have started accessing through the driveway yet.

Mr. Christmas stated not with any heavy equipment.

Mr. Summers stated that he wants to be cognizant of the fact that Christmas is coming and wants them to be aware that there could be some issues with their driveway in that time.

Mr. Christmas stated that he would like to get a right of entry signed that would also define some of those specifics so there is an understanding of impact and timing.

Mayor Gahan asked if it is noisy out there.

Mr. Sartell stated that he hasn’t gotten any complaints but the pumps do kick on and shut off periodically.

Mr. Summers stated that they were running when he was out there but they are relatively quiet.

Mr. Sartell stated that he believes they are enclosed in a barrier so they aren’t going to make a whole lot of noise.

Mr. Christmas then noted that he contacted three contractors to quote this and we just got one response.

Mr. Wilkinson moved to approve the above quote from C.C.E., Inc., Mr. Grimes second, all voted in favor.

Mr. Christmas stated that on the Oak Street emergency repair the original intent was to slip line on either side of the new manhole that is going there but they had to switch gears due to the fact that the pipe on the western leg kept collapsing.  He explained that they switched over to pipe bursting instead of slip lining and were successful in getting that done.  He stated that this week they were able to excavate the receiving pit on Pearl Street and remove the bursting head or the hammer which proved to be pretty difficult.  He said that the pipe bursting is complete on the western leg and the eastern leg has been slip lined so today they are going to get the initial portion of the base and a barrel or two of the manhole installed.  He stated that once that is installed they can remove the bypass pumping.  He then explained there is an old brick storm structure at Pearl that was adjacent to the receiving pit that failed while they were excavating and should be replaced tomorrow.  He said once that is complete they can start backfilling the trench entirely and getting stone all the way up for road restoration work which he anticipates will take place next week.

Mayor Gahan asked if the storm structure added to the costs.

Mr. Christmas stated that pipe bursting added $14,000.00 to the costs but he is not anticipating any additional cost for the storm structure at this time.

Mayor Gahan asked if the storm structure collapse was anticipated.

Mr. Summers stated that with the pipe lining, we were not needing a receiving pit at the intersection of Pearl but the pipe bursting necessitated one and that excavation got close to the storm structure which caused it to fail.

UTILITY REPORT:

CLAIMS:

Mrs. Moeller presented the following claims for the period of 11/28/19 to 12/11/19 in the amount of $758,405.03:

| Sewer Claims | Amount | Dept |
| --- | --- | --- |
| INFORMATION RESOURCES, INC. | 44.33 | SEW |
| L&D MAILMASTERS, INC. | 1,363.53 | SEW |
| L&D MAILMASTERS, INC. | 222.60 | SEW |
| GOERING, ALBERT | 64.38 | SEW |
| SACKSTEDER, RITA | 90.54 | SEW |
| GRIMME, WILLIAM | 23.04 | SEW |
| KAUCHAK, LEE | 21.62 | SEW |
| MANN, KELLEY | 171.24 | SEW |
| Total | 2,001.28 |  |
| HANNUM,WAGLE & CLINE | 13,213.00 | WWTP |
| ACE HARDWARE | 41.96 | WWTP |
| ACE HARDWARE | 39.73 | WWTP |
| ACE HARDWARE | 279.80 | WWTP |
| ACE HARDWARE | 6.99 | WWTP |
| ACE HARDWARE | 21.99 | WWTP |
| ACE HARDWARE | 23.96 | WWTP |
| ACE HARDWARE | 17.55 | WWTP |
| IRVING MATERIALS, INC | 180.00 | WWTP |
| SHERWIN-WILLIAMS | 48.55 | WWTP |
| SHERWIN-WILLIAMS | 40.39 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| RETAILERS SUPPLY | 164.96 | WWTP |
| MURPHY ELEVATOR COMPANY, INC. | 158.79 | WWTP |
| SAF-TI-CO., INC. | 428.90 | WWTP |
| LADUKE'S LAWN & SPRINKLER | 85.00 | WWTP |
| BIG O TIRES | 85.77 | WWTP |
| QUILL | 20.99 | WWTP |
| QUILL | 257.37 | WWTP |
| QUILL | 52.99 | WWTP |
| QUILL | 9.29 | WWTP |
| QUILL | 43.45 | WWTP |
| CINTAS #302 | 75.92 | WWTP |
| CINTAS #302 | 75.92 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 359.43 | WWTP |
| RED WINGS SHOE STORE | 242.23 | WWTP |
| SAFETY-KLEEN CORP. | 278.66 | WWTP |
| WHAYNE SUPPLY CO | 1,853.80 | WWTP |
| STEMLER PLUMBING, INC | 415.00 | WWTP |
| BYRNE'S GARAGE INC. | 491.54 | WWTP |
| NORTON AND ASSOCIATES | 217.97 | WWTP |
| USA BLUE BOOK | 323.19 | WWTP |
| DELTA SERVICES, LLC | 264.00 | WWTP |
| DELTA SERVICES, LLC | 1,404.00 | WWTP |
| SPENCER MACHINE & TOOL CO.,INC | 2,092.87 | WWTP |
| SPENCER MACHINE & TOOL CO.,INC | 940.11 | WWTP |
| GRIPP, INC. | 336.00 | WWTP |
| METRO ANSWERING SERIVCE | 111.90 | WWTP |
| OFFICE DEPOT | 32.86 | WWTP |
| HOME DEPOT | 72.54 | WWTP |
| BUMPER TO BUMPER #10 | 122.95 | WWTP |
| RIVER CITY WORK WEAR | 129.98 | WWTP |
| RIVER CITY WORK WEAR | 49.99 | WWTP |
| DeZURIK, INC | 4,500.00 | WWTP |
| XYLEM WATER SOLUTIONS USA | 21,693.98 | WWTP |
| ENVIRONMENTAL RESOURCE ASSOCIA | 199.07 | WWTP |
| CHLORINATION CO. INC | 234.22 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 61.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 1,133.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 507.90 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 507.90 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 507.90 | WWTP |
| NAPA OF NEW ALBANY | 11.95 | WWTP |
| NAPA OF NEW ALBANY | 23.90 | WWTP |
| NAPA OF NEW ALBANY | 3.49 | WWTP |
| NAPA OF NEW ALBANY | 55.99 | WWTP |
| NAPA OF NEW ALBANY | 11.95 | WWTP |
| NAPA OF NEW ALBANY | 164.98 | WWTP |
| SETON IDENTIFICATION | 15.98 | WWTP |
| GOTTA GO INC. | 2,430.00 | WWTP |
| GOTTA GO INC. | 1,215.00 | WWTP |
| COVERALL SERVICE COMPANY | 1,075.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 750.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 10,046.63 | WWTP |
| EQUIPMENT DEPOT KENTUCKY INC | 716.56 | WWTP |
| BEC ENTERPRISES, LLC | 39.13 | WWTP |
| 502 EQUIPMENT | 950.00 | WWTP |
| BMV ELECTRIC COMPANY, LLC. | 3,576.00 | WWTP |
| Total | 75,668.62 |  |
| INDIANA AMERICAN WATER | 40.37 | TU |
| INDIANA AMERICAN WATER | 42.38 | TU |
| INDIANA AMERICAN WATER | 40.37 | TU |
| INDIANA AMERICAN WATER | 40.37 | TU |
| INDIANA AMERICAN WATER | 20.14 | TU |
| INDIANA AMERICAN WATER | 20.14 | TU |
| INDIANA AMERICAN WATER | 20.14 | TU |
| INDIANA AMERICAN WATER | 43.33 | TU |
| INDIANA AMERICAN WATER | 140.26 | TU |
| INDIANA AMERICAN WATER | 43.82 | TU |
| INDIANA AMERICAN WATER | 20.14 | TU |
| INDIANA AMERICAN WATER | 280.11 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| FED EX | 20.96 | TU |
| GIBSON LAW OFFICE, LLC | 623.70 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 8.62 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| SILVER CREEK WATER | 10.17 | TU |
| FLOYDS KNOBS WATER | 500.00 | TU |
| AT&T | 259.85 | TU |
| EDWARDSVILLE WATER CO. | 17.00 | TU |
| DUKE ENERGY | 683.91 | TU |
| DUKE ENERGY | 101.21 | TU |
| DUKE ENERGY | 1,030.04 | TU |
| DUKE ENERGY | 60.38 | TU |
| CROWN SERVICES INC | 969.50 | TU |
| CARD SERVICES | 5,417.36 | TU |
| NEOPOST | 866.50 | TU |
| GIBSON LAW OFFICE, LLC | 490.05 | TU |
| STORMWATER\DRAINAGE FUND | 48,857.17 | TU |
| BANK OF NEW YORK MELLON | 750.00 | TU |
| SANITATION FUND | 152,257.82 | TU |
| BANK OF NEW YORK TRUST CO. | 460,996.00 | TU |
| CROWN SERVICES INC | 1,088.00 | TU |
| WEX BANK | 4,888.43 | TU |
| CONSTELLATION NEWENERGY | 9.19 | TU |
| Total | 680,735.13 |  |
| Grand Total | 758,405.03 |  |

Mr. Grimes moved to approve the above claims, Mr. Wilkinson second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:40 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk