THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, FEBRUARY 23, 2017 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, president.

ALSO PRESENT:  April Dickey, Rob Sartell, Linda Moeller, Shane Gibson and Mindy Milburn.

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the February 9, 2017 Regular Meeting Minutes as amended, Mr. Grimes second, all voted in favor.

BIDS/CONTRACTS:

Jacobs Creek Interceptor Design Bid and Inspection Contract

Mr. Sartell stated that Mr. Gibson has reviewed this and signed off on it. He explained that if they have any questions a representative from HWC is here to answer them.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

Market and East 9th Manhole Bids

Mr. Sartell presented bids for a new manhole installation on East Market between 9th and 10th. He explained that they have three houses that come in on the common lateral in the middle of the line between two manholes and they need an access point.

AllTerrain Paving & Construction			$13,223.00

C.C.E., INC						$25,800.00

Lawyer Excavation					$28,100.00

He recommended they go with the lowest bid from AllTerrain Paving & Construction.

Mr. Wilkinson moved to approve the low bid from AllTerrain in the amount of $13,223.00, Mr. Grimes second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

Mr. Gibson presented a list of projects that they spoke last week that they want to rollover or amend the budget for. Said list is on file with the City Clerk’s office. He stated that they are requesting that the board amend the budget to reflect these projects. He explained that the cash is available and this option made much more sense.

Mr. Wilkinson asked if this total amount would be added to the budget.

Mr. Gibson replied yes. He explained that instead of doing an encumbrance they will amend the budget and that is probably how they will continue to do it in the future.

Mr. Wilkinson moved to amend the budget to include Old Vincennes Project $2,056,770.00, Jacobs Creek/Uphill $112,000.00, McLean Lift Station $222,910.00 and Grant Line Life Station $835,787.00Mr. Grimes second, all voted in favor.

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Kevin Garza in the amount of $1,971.30 for a leak that occurred in the backyard supply line. She explained that the water went into the yard and the leak was repaired by S&M Nix Enterprises. Supporting documents attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

Mrs. Dickey presented an adjustment request for Sharon R Budd in the amount of $2,375.26 for a leak from the house to the meter. She explained that the water went into the yard and the leak was repaired by Don Williams Plumbing. Supporting documents are attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson stated that the December report is in and they carried money that was just passed for the budget adjustment which allows them to complete all the construction projects that were listed in the 2016 budget.

NEW BUSINESS:

- Larry Green, Green Services re: Sewer backups at 1209 and 1211 State Street

Mr. Green stated that he owns a building at 1209 State Street and explained that they have had the sewers backup into their building and now it is starting to come into the apartments through the toilet and tub. He explained that he spoke with Mr. Sartell about it and it was relayed to him that that there are four trunk lines that feed into the main line and if they could raise the lines to tie into the manhole it would alleviate the problem. He stated that he thinks that they force 1000 gallons down and suck 1000 back and that seems to help for a while but then the lines get clogged again. He explained that he spoke with a plumber who quoted $5000 to do the work and he can’t afford that so he is asking the board for guidance.

Mr. Sartell explained that when their lines get the high flows it fluctuates and when there is water above the elevation where his line comes in his waste cannot get out. He stated that Mr. Green needs to bring the lines down to a manhole at a lower elevation to give him proper fall, but that is on private property and he can’t go onto the property to do work without the board’s approval. He added that it is probably something they can do in house if it isn’t too deep for a fraction of the cost but again he has to have permission to do it.

Mr. Gibson stated that if the board decides to go that route they would definitely need permission to go onto the property. He explained that their policy in the past has been that lateral lines on private property is the responsibility of the property owner.  He stated that if they use their own crew that is slightly different but it will require approval from the board.

Mr. Green stated that they are welcome to come on to the property and do whatever needs to be done.

Mr. Wilkinson asked if they have dealt with this before.

Mr. Sartell explained that this is a unique situation because it comes into the bottom of the line.

Mr. Grimes stated that it sounds like it was installed incorrectly and asked how old the building is.

Mr. Green replied approximately 78 years old.

Mr. Gibson stated that if the board is so inclined they would want to make sure to limit it to these types of unique situations.

Mr. Wilkinson asked for clarity on what they want to do.

Mr. Sartell explained that they will run the lateral line at a certain elevation to a manhole and tap it in. He stated that he will get with a construction crew and have them work up a cost estimate and get back with the board.

Mr. Wilkinson stated that he is not prepared to approve anything without drawings of what they intend to do.

Mr. Gibson asked that Mr. Sartell get with Mr. Green to get the cost estimates and drawings and then bring them back to the board.

Mr. Green asked what kind of timeline he would be looking at because he has offered his tenants money to move out but they are having a hard time finding a place.

Mr. Gibson stated that they have a board meeting every two weeks so he can expect a decision by then.

- Lois Endris (Treasurer), Scott Clark (Auditor) and Todd Scannell (Recorder) re: To coordinate timeline for sewer liens

Ms. Endris explained that their goal is to coordinate their three offices with the city to provide a smooth and timely process with regards to sewer liens and releases to provide a better collection result. She stated that they want to discuss the timing and frequency of the lien process to obtain the most efficient method of collection to coordinate with their tax billing cycle. She explained that they are given the liens four times a year but there are two crucial dates that if they meet they can them included on the spring tax bill and during fall tax collection time. She stated that this would provide a quicker turnaround for the collection process and they are asking for a coordinated effort for spring and fall to be submitted by March 1st and October 1st of each year. She requested that a policy be established between the sewer board and the county officials so that they can ensure that they meet these target dates to produce a better result for both parties.

Mr. Gibson stated that they do understand that it is a lot of work for them so the city is willing to do whatever is needed of them. He asked that they coordinate with Mrs. Dickey on these dates.

Ms. Endris asked Mrs. Dickey if those dates are workable.

Mrs. Dickey replied yes.

Mr. Gibson stated that the only parameters they have it to get four out a year and whatever works for them the city will make it happen. He asked Ms. Endris to get the deadlines to Mrs. Dickey in writing and then either she or the board will okay it for them.

Mrs. Endris stated that they get request for lien releases daily and asked if there is a way that they can work together to clean those up because it does prevent individuals from closing on properties to purchase new properties. 

Mr. Gibson suggested that they schedule a meeting with himself, Mrs. Dickey and whoever else they think would be useful in cleaning that up.

OLD BUSINESS:

- Wes Christmas re: Clark Dietz Update

Mr. Christmas stated that Grant Line Lift Station continues to progress. He explained that the painting of the interior buildings has been completed and they have moved on to electrical work. He stated that they hope to get to the last phase of the work in the next couple of weeks. He explained that one of the projects they discussed carrying funds over for is Old Vincennes Road and they are still on track to have that go out for bid at the end of spring.

UTILITY REPORT:

Wastewater Utility Monthly Report for December 2016

Influent / Effluent Quality
The treatment facility had an excursion for final CBOD milligrams per liter for the month of December. This was due to an industrial client’s effluent being high in sugar content. The Utility is working with the industry to get them into compliance

Pretreatment
There were 36 grease trap inspections of restaurants and food preparation facilities.
Bert Huncilman & Son had their annual inspection.
Product Specialties was fined $500.00 for permit violations.

Facililty Operations
66 dry tons of bio solids were removed from the WWTP.
The WWTP was at 97% of its Total Suspended Solids design limit and at 65% of its CBOD design limit.  
There were 4.79 inches of rain for the month

Preventative and Unscheduled Maintenance
187 preventative work orders were completed and 20 corrective work orders were completed for the WWTP and Lift Stations

Highlights
The maintenance crew, Trojan Inc. and Delta Electric replaced a leaking UV arm module and ballasts with a new unit. 
The maintenance staff replaced air actuated check valve #510 at Basin #14 Lift Station with a hydraulic cushioned check valve.  
The maintenance and collection crew cleaned the wet well at The Pines Lift Station.  
The maintenance staff replaced the sump pumps in the #520 basement and cleaned out the check valves of the #060 sump pumps.

Sanitary Collection System

| Project | Current Month | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 4,520 | 93,198 |
| Sanitary Sewer Televised/ft. | 8,306 | 93,195 |
| CIPP Installed/ft | 0 | 23,886 |
| Tap Inspections | 10 | 131 |
| Locates | 472 | 10,200 |
| Pipe Patches | 0 | 11 |
| Call Outs | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 21 | 0 | 3 | 18 | 1 | 4 |

Sanitary Sewer Overflow Monitoring
There was 1 rain events that required Stantec monitoring and 3 overflows

Preventative and Unscheduled Maintenance
1 preventative work orders were completed and 0 corrective work orders were issued for the Collection System. There were 21 Customer Service requests 3 of those requests were for blockages in the main line.

Construction Highlights

# Manhole Repairs		#Manhole Installations	#Pipe Patches

0				0				0

Main Line Repairs

Annual/Semi Annual Routine Sewer Cleaning

Facility Safety
The monthly safety inspection rating was 97.6%
The safety training topics for December was one General Industrial Safety and Winter Driving Awareness.

Projects

McLean Lift Station
This project is substantially complete.  Fencing , site work and punch list still pending.

Reline New Albany
We are currently lining Basin #28. Basin #7 will be next and then back to Basin #10 and some finish work in Basin #15.

Grantline Road Lift Station Project 
Work on the electrical control building has started walls are up and the roof is complete.  Electrical control equipment is being installed. Meter vault is complete.

LED Lighting Project
The lighting project is 2/3rds complete. Expanded the project to include new garages and 520 building.

Bellwood Generator Project
Project started on 2-17-17 with directional boring. The generator has been repainted to the clients specifications. Clinets to provide roofing shingles for control panel shelter.

CLAIMS:

Mrs. Moeller presented claims from 02/09/17/02/22/17 in the amount of 191,527.89 for approval.

| Vendor Name | Amount | Department |
| --- | --- | --- |
| INDIANA AMERICAN WATER | 1,650.00 | SEW |
| NEWS AND TRIBUNE | 25.53 | SEW |
| SILVER CREEK WATER | 1,290.80 | SEW |
| OFFICE SUPPLY COMPANY, INC | 189.01 | SEW |
| OFFICE SUPPLY COMPANY, INC | 36.75 | SEW |
| OFFICE SUPPLY COMPANY, INC | 1,019.95 | SEW |
| OFFICE SUPPLY COMPANY, INC | 492.77 | SEW |
| OFFICE SUPPLY COMPANY, INC | 239.42 | SEW |
| COPIER MART | 4,995.00 | SEW |
| DATA VAULT | 30.00 | SEW |
| ASSURED NL INSURANCE AGENCY | 150.00 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| SECURITY PROS, LLC | 895.00 | SEW |
| SECURITY PROS, LLC | 1,282.00 | SEW |
| SECURITY PROS, LLC | 74.00 | SEW |
| TWO MEN AND A TRUCK | 290.00 | SEW |
| Total | 13,620.23 |  |
| ACE HARDWARE | 33.31 | WWTP |
| ACE HARDWARE | 22.49 | WWTP |
| ACE HARDWARE | 4.94 | WWTP |
| ACE HARDWARE | 44.07 | WWTP |
| ACE HARDWARE | 30.46 | WWTP |
| ACE HARDWARE | 16.71 | WWTP |
| ACE HARDWARE | 86.73 | WWTP |
| ACE HARDWARE | 21.56 | WWTP |
| ACE HARDWARE | 17.79 | WWTP |
| ACE HARDWARE | 13.49 | WWTP |
| ACE HARDWARE | 61.59 | WWTP |
| ACE HARDWARE | 25.16 | WWTP |
| ACE HARDWARE | (41.68) | WWTP |
| ACE HARDWARE | 51.91 | WWTP |
| ACE HARDWARE | 6.20 | WWTP |
| ACE HARDWARE | 11.66 | WWTP |
| ACE HARDWARE | 73.92 | WWTP |
| ACE HARDWARE | 12.56 | WWTP |
| COYLE CHEVROLET | 24,155.00 | WWTP |
| RINKY DINKS | 30.00 | WWTP |
| SHERWIN-WILLIAMS | 77.19 | WWTP |
| SHERWIN-WILLIAMS | 37.93 | WWTP |
| MURPHY ELEVATOR COMPANY, INC. | 331.60 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 4,989.82 | WWTP |
| BIG O TIRES | (25.98) | WWTP |
| BIG O TIRES | 571.12 | WWTP |
| QUILL | 86.88 | WWTP |
| QUILL | 26.97 | WWTP |
| QUILL | 20.90 | WWTP |
| QUILL | 21.99 | WWTP |
| QUILL | 357.96 | WWTP |
| QUILL | 17.99 | WWTP |
| QUILL | 27.99 | WWTP |
| QUILL | 178.36 | WWTP |
| CINTAS #302 | 55.22 | WWTP |
| CINTAS #302 | 55.22 | WWTP |
| CINTAS #302 | 299.84 | WWTP |
| HMB PROFESSIONAL ENGINEERS | 545.00 | WWTP |
| CLARK-DIETZ | 5,237.53 | WWTP |
| CLARK-DIETZ | 12,579.00 | WWTP |
| HANNUM,WAGLE & CLINE | 1,400.00 | WWTP |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |
| SUNBELT RENTALS | 50.00 | WWTP |
| VERIZON WIRELESS | 1,566.35 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 85.00 | WWTP |
| MIKE SMITH FIRESTONE | 390.00 | WWTP |
| RED WINGS SHOE STORE | 184.99 | WWTP |
| STEMLER PLUMBING, INC | 750.00 | WWTP |
| BYRNE'S GARAGE INC. | 581.32 | WWTP |
| BYRNE'S GARAGE INC. | 145.01 | WWTP |
| RADIOLAND INC. | 750.00 | WWTP |
| MAC CONSTRUCTION & EXCAVATING | 2,389.79 | WWTP |
| HOME CITY ICE CO. | 158.00 | WWTP |
| BEAM, LONGEST AND NEFF LLC | 2,373.20 | WWTP |
| S & M PRECAST | 523.20 | WWTP |
| DELTA SERVICES, LLC | 1,234.16 | WWTP |
| DELTA SERVICES, LLC | 2,069.00 | WWTP |
| DELTA SERVICES, LLC | 2,764.06 | WWTP |
| EYE-TRONICS | 1,385.50 | WWTP |
| EYE-TRONICS | 2,597.95 | WWTP |
| EYE-TRONICS | 791.62 | WWTP |
| HOME DEPOT | (80.14) | WWTP |
| HOME DEPOT | 74.90 | WWTP |
| HOME DEPOT | 74.90 | WWTP |
| HOME DEPOT | 80.14 | WWTP |
| HOME DEPOT | 172.40 | WWTP |
| HOME DEPOT | 247.76 | WWTP |
| AIRGAS-MID AMERICA | 121.11 | WWTP |
| PRO4MANCE CONTRACTING SERVICES | 500.00 | WWTP |
| TEMPLE & TEMPLE EXCAVATING | 68,166.00 | WWTP |
| ONESOURCE WATER | 392.16 | WWTP |
| NCL OF WISCONSIN INC | 275.62 | WWTP |
| HACH COMPANY | 269.36 | WWTP |
| HACH COMPANY | 524.11 | WWTP |
| HACH COMPANY | 209.80 | WWTP |
| ECO-TECH, LLC-WASTE LOGISTICS | 376.19 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 150.00 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 147.32 | WWTP |
| IDEXX DISTRIBUTION, INC | 203.03 | WWTP |
| TELEDYNE ISCO | 130.00 | WWTP |
| IUPPS | 459.80 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 56.70 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 108.40 | WWTP |
| IWEA-INDIANA WATER ENV ASSOC. | 35.00 | WWTP |
| IWEA-INDIANA WATER ENV ASSOC. | 35.00 | WWTP |
| NAPA OF NEW ALBANY | 29.48 | WWTP |
| NAPA OF NEW ALBANY | 107.50 | WWTP |
| NAPA OF NEW ALBANY | 36.64 | WWTP |
| NAPA OF NEW ALBANY | 18.32 | WWTP |
| NAPA OF NEW ALBANY | 64.52 | WWTP |
| GOTTA GO INC. | 2,187.00 | WWTP |
| CONSTELLATION NEWENERGY | 2,428.71 | WWTP |
| HAYES SHOES | 100.00 | WWTP |
| KIPER HIBBARD INC. | 250.00 | WWTP |
| KIPER HIBBARD INC. | 1,030.74 | WWTP |
| KIPER HIBBARD INC. | 1,130.00 | WWTP |
| TEMPLE & TEMPLE *ESCROW* | 7,574.00 | WWTP |
| NETWORKFLEET INC | 57.48 | WWTP |
| ANYTIME ELECTRIC LLC | 340.00 | WWTP |
| CRAWFORD, BEAU TYLER | 225.90 | WWTP |
| TEKNON CONTROLS, INC | 280.00 | WWTP |
| Total | 161,029.40 |  |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 7.92 | TU |
| CLARK CO. REMC | 201.42 | TU |
| CLARK CO. REMC | 128.98 | TU |
| CLARK CO. REMC | 194.39 | TU |
| CLARK CO. REMC | 314.85 | TU |
| CLARK CO. REMC | 191.85 | TU |
| CLARK CO. REMC | 155.71 | TU |
| FLOYDS KNOBS WATER | 127.90 | TU |
| FLOYDS KNOBS WATER | 19.40 | TU |
| EDWARDSVILLE WATER CO. | 17.00 | TU |
| DUKE ENERGY | 25.34 | TU |
| DUKE ENERGY | 880.36 | TU |
| DUKE ENERGY | 56.79 | TU |
| DUKE ENERGY | 575.29 | TU |
| DUKE ENERGY | 386.16 | TU |
| DUKE ENERGY | 1,622.40 | TU |
| DUKE ENERGY | 199.76 | TU |
| DUKE ENERGY | 1,397.79 | TU |
| DUKE ENERGY | 951.66 | TU |
| FLEETONE MSC 30425 | 4,351.69 | TU |
| SPECTRUM BUSINESS | 1,800.00 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| HARRISON CO. REMC | 419.32 | TU |
| HARRISON CO. REMC | 75.58 | TU |
| TIME WARNER CABLE | 279.90 | TU |
| TIME WARNER CABLE | 699.75 | TU |
| Total | 16,878.26 |  |
| Grand Total | 191,527.89 |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:46 a.m.

_____________________________			____________________________

Mayor Gahan, President				Mindy Milburn, Deputy City Clerk