THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, SEPTEMBER 28, 2017 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, president.

ALSO PRESENT:  April Dickey, Larry Summers, Linda Moeller and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the September 14, 2017 Regular Meeting Minutes as amended, Mr. Wilkinson second, all voted in favor.

BIDS/CONTRACTS:

- Wes Christmas re: Bid award for Basin 7 Sanitary Sewer Project

Mr. Christmas stated that they opened bids for Basin 7 at the last meeting and handed out a memo regarding the bids. Said memo is on file with the City Clerk’s office. He explained that they have reviewed the one bid that was received and found all the documents to be in order and is a responsive bid. He stated that because they only received one bid, they did some follow up with the other contractors that they would typically expect to bid on such a project and were either told that it was a deep project that they didn’t want to take on or they didn’t have time to fit it into their schedule. He explained that the bid they received from Dan Cristiani was for $2,174.540.00 and that was over the engineer’s estimate but they are a reputable company. He recommended moving forward with the project and awarding the bid to Dan Cristiani.

Mr. Wilkinson asked him if other bidders told him that they were basically afraid of the job.

Mr. Christmas explained that he wasn’t surprised because of the depth of this sewer and that compounded with soil conditions make it a difficult project. He added that the ones that are more specialized in that work just didn’t have the crew available that they would need at this time. He stated that if they are interested in putting off the schedule for a few months they could look for other options but he doesn’t recommend re-bidding the project because even if they pick up another bid or two he doesn’t anticipate a big change in the bid price.

Mr. Wilkinson asked that since the numbers are out there that will impact new bids.

Mr. Christmas stated that he thinks that always has an impact. He added that he has never had to re-bid a project but he has seen it done and he doesn’t recall seeing any coming back in lower than the original unless the scope of the project was significantly changed.

Mr. Summers stated that his experience with re-bids in the past is that if it goes down it is marginal but it often times goes up on.

Mr. Wilkinson asked what additional things are required aside from sliding and steel protection.

Mr. Christmas explained that when you start working at that depth they will deal with double stacked trench boxes with additional plates within the city streets where there are existing utilities. He stated that it is labor intensive and requires experience.  He added that they don’t have a lot of bid tabulations at 24’ depth to reference in preparing their estimate so he wasn’t surprised that this came back higher than they estimate.

Mr. Summers stated that in addition to this being a difficult job, a lot of the recent bids have been above the engineer’s estimate because of the amount of work that is going on in the area in both the public and private sectors.

Mr. Wilkinson asked if it is 20% or so.

Mr. Summers stated that they had one project alone that was estimated at $150,000.00 and it came in at $225,000.00

Mayor Gahan asked if this was advertised per usual.

Mr. Christmas replies yes and added that the attendance at the pre-bid meeting was above normal as far as the interest level.

Mr. Wilkinson asked if all three engineers agreed that that the bid isn’t expected to go down much if they re-bid.

Mr. Summers stated that there is definitely potential to go up if they re-bid because they know this number as the baseline so they will be aiming near or over.

Mr. Grimes stated that they can’t change the scope because it is what it is so there isn’t much that they can do to reduce the cost.

Mr. Christmas agreed.

Mr. Wilkinson stated that 48 out of the 50 line items were the same or lower than the estimate.

Mr. Christmas stated that it was the deep line items that came back more than they estimated.

Mr. Wilkinson stated that he was surprised by the lack of questions in the pre-bid meeting.

Mr. Christmas stated that he thinks everyone understood the scope of the work but it just turned out to be more difficult than they could handle.

Mr. Grimes noted that this project is part of getting out from under the EPA.

Mr. Wilkinson moved to accept and approve the bid from Dan Cristiani Excavating, Inc. in the amount of $2,174,540.00, Mr. Grimes second, all voted in favor.

- Rob Sartell re: HWC Agreement on WWTP Wet Weather Secondary Clarifier Improvements

Mr. Sartell explained that this is part of the bond that they floated last year and added that Mr. Gibson has reviewed it with no comments. He recommended approval.

Mr. Grimes commented that the design cost is about 16% of the construction cost which is higher than the usual 8%-10%.

Mr. Smith, HWC Engineering, stated that is due to the electrical work and rehabilitation that involved some additional complexities.

Mr. Wilkinson stated that the work encompasses about $1M with a 15% contingency.

Mr. Smith stated that it correct.

Mr. Wilkinson asked will the engineer cost be covered in the agreement if they add any items.

Mr. Smith replied yes and added that the fee would not change.

Mr. Wilkinson asked what the timeframe is for construction.

Mr. Smith stated that they have allotted six months but it may not take that long.

Mr. Wilkinson asked if they have plenty of time to adjust if we come up with something that we all forgot

Mr. Grimes moved to approve the HWC Agreement as presented, Mr. Wilkinson second, all voted in favor.

NEW BUSINESS:

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Mrs. Dickey presented a leak adjustment request for Angela Conrad in the amount of $2,225.45 for a leak that occurred in the main line after meter going into the house.  She explained that the water went into the crawlspace and that the leak was repaired by Becht/Givens.  Supporting documentation attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson stated that there is no change from the last report and the billing for August is $1,212,000.00.

OLD BUSINESS:

- Wes Christmas re: Clark Dietz Update

Mr. Christmas distributed the 90% plans for the basin 16 storage project & piping improvements for the board to review. He explained that this includes underground storage, a dewatering pump station and a couple thousand feet of piping improvements. He stated that these plans are lacking electrical final design on the dewatering station and other than that, they are complete. He asked that the board members review these plans and send him any questions and feedback or they can set up a work session so that they can be ready to bid the project by mid-October.

Mr. Grimes asked if it will be bid as one project.

Mr. Christmas stated that they were planning to recommend that they break it into division A that consists of the underground storage portion and dewatering station and division B which would be piping. He added that they were planning to structure the bid form in such a way that they get prices for both divisions and then offer the opportunity for a contractor to offer a deduct amount if they were selected for both.  He stated that they are open to suggestions from the board on this bid structure.

Mr. Wilkinson stated that he would like to have a walk-thru work session because that this is a big piece of business.

Mr. Christmas stated that he would be happy to schedule a work session at the plant.

Mayor Gahan suggested that depending on how it goes, they could let the public have a look at it as well.  He asked Mr. Christmas if they are still going to pursue additional credits.

Mr. Christmas stated that at the moment they haven’t done anything further but if the board would like to pursue additional credits, he will do so. He added that he has felt all along that there is a valid case for additional credits and he believes the attorney agrees, but getting the EPA to agree has proven to be difficult.

Mr. Summers asked if there are any additional I&I credits due.

Mr. Christmas stated that it would probably be a small amount.

Mr. Sartell stated that they still feel there are credits available from the Georgetown issues.

Mr. Grimes stated that he has always thought that as well.

Mr. Christmas stated that their interpretation on how to handle that has always been based around the language in the consent decree which never considered something of that nature so it limited the amount the city received.

Mayor Gahan stated that these are big projects and they definitely need the sewer credits so this might be something they want to keep on the agenda.

Mr. Christmas stated that it may be worth scheduling an executive session with legal there to discuss this further.

UTILITY REPORT:

CLAIMS:

Mrs. Moeller presented the following claims for the period of 09/14/17 to 09/27/17 in the amount of $255,485.96:

| Vendor Name | Amount | Department |
| --- | --- | --- |
| KEYSTONE SOFTWARE SYSTEMS | 6,000.00 | SEW |
| OFFICE SUPPLY COMPANY, INC | 219.37 | SEW |
| OFFICE SUPPLY COMPANY, INC | 29.48 | SEW |
| OFFICE SUPPLY COMPANY, INC | 11.14 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| DATA VAULT | 36.74 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| CROWN SERVICES INC | 600.00 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| CK REAL ESTATE LLC | 2,979.16 | SEW |
| CK REAL ESTATE LLC | 541.66 | SEW |
| KNABLE, CATIE | 242.47 | SEW |
| Total | 24,120.02 |  |
| CLARK-DIETZ | 33,700.00 | WWTP |
| HANNUM,WAGLE & CLINE | 17,972.50 | WWTP |
| CLARK-DIETZ | 2,680.00 | WWTP |
| ACE HARDWARE | 28.68 | WWTP |
| ACE HARDWARE | 11.26 | WWTP |
| ACE HARDWARE | 73.26 | WWTP |
| ACE HARDWARE | 42.99 | WWTP |
| ACE HARDWARE | 75.98 | WWTP |
| ACE HARDWARE | 5.99 | WWTP |
| ACE HARDWARE | 31.99 | WWTP |
| ACE HARDWARE | (17.70) | WWTP |
| ACE HARDWARE | 19.94 | WWTP |
| DAN CRISTIANI EXCAVATING CO. | 1,758.75 | WWTP |
| PLUMBERS SUPPLY | 105.00 | WWTP |
| MID AMERICA SECURITY SYSTEMS | 195.00 | WWTP |
| MID AMERICA SECURITY SYSTEMS | 4,621.00 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 6,043.18 | WWTP |
| CERTIFIED LABORATORIES | 363.56 | WWTP |
| BAILEY TOOLS & SUPPLY INC. | 4,000.00 | WWTP |
| BAILEY TOOLS & SUPPLY INC. | 79.24 | WWTP |
| CLARKE MOSQUITO CONTROL | 6,350.20 | WWTP |
| PREISER SCIENTIFIC | 220.08 | WWTP |
| PREISER SCIENTIFIC | 194.95 | WWTP |
| QUILL | 595.90 | WWTP |
| QUILL | 107.96 | WWTP |
| QUILL | 75.88 | WWTP |
| CINTAS #302 | 295.70 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 423.76 | WWTP |
| CINTAS #302 | 258.46 | WWTP |
| CLARK-DIETZ | 1,681.05 | WWTP |
| CULLIGAN WATER SYSTEMS | 254.40 | WWTP |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |
| GORDON FOOD SERVICE,INC. | 119.77 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 85.00 | WWTP |
| NANCE'S FLORIST | 115.00 | WWTP |
| BARNES & THORNBURG | 2,536.50 | WWTP |
| STEMLER PLUMBING, INC | 225.00 | WWTP |
| BYRNE'S GARAGE INC. | 85.00 | WWTP |
| RADIOLAND INC. | 750.00 | WWTP |
| ALLIED TECHNICAL SVCS, INC | 1,392.25 | WWTP |
| DELTA SERVICES, LLC | 347.96 | WWTP |
| DELTA SERVICES, LLC | 10,806.45 | WWTP |
| DELTA SERVICES, LLC | 571.13 | WWTP |
| GRIPP, INC. | 6,679.67 | WWTP |
| EYE-TRONICS | 648.24 | WWTP |
| EYE-TRONICS | 156.17 | WWTP |
| EYE-TRONICS | 440.74 | WWTP |
| OFFICE DEPOT | 127.79 | WWTP |
| HOME DEPOT | 8.96 | WWTP |
| HOME DEPOT | 61.79 | WWTP |
| HOME DEPOT | 23.91 | WWTP |
| KENTUCKIANA WIRE & ROPE | 388.77 | WWTP |
| AIRGAS-MID AMERICA | 127.54 | WWTP |
| WASH-O-RAMA CAR WASH | 23.00 | WWTP |
| CRUM'S HEATING & COOLING | 2,992.00 | WWTP |
| NCL OF WISCONSIN INC | 140.66 | WWTP |
| NCL OF WISCONSIN INC | 244.67 | WWTP |
| RELINE AMERICA, INC | 1,764.27 | WWTP |
| HACH COMPANY | 46.69 | WWTP |
| ADVANCED GLOBAL COMMUNICATIONS | 1,464.79 | WWTP |
| ADVANCED GLOBAL COMMUNICATIONS | 63.25 | WWTP |
| ADVANCED GLOBAL COMMUNICATIONS | 1,464.79 | WWTP |
| ADVANCED GLOBAL COMMUNICATIONS | 3,508.03 | WWTP |
| IUPPS | 767.60 | WWTP |
| MCMASTER-CARR | 334.87 | WWTP |
| SOURCE 1 ENVIRONMENTAL, LLC | 177.68 | WWTP |
| GOTTA GO INC. | 1,701.00 | WWTP |
| CONSTELLATION NEWENERGY | 15.99 | WWTP |
| ACTION EQUIPMENT SALES CO, INC | 128.95 | WWTP |
| NETWORKFLEET INC | 175.50 | WWTP |
| CRAWFORD, BEAU TYLER | 225.90 | WWTP |
| JWC ENVIRONMENTAL LLC | 34,710.00 | WWTP |
| Total | 158,089.98 |  |
| INDIANA AMERICAN WATER | 1,650.00 | TU |
| INDIANA AMERICAN WATER | 201.41 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| SILVER CREEK WATER | 1,292.35 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.73 | TU |
| SILVER CREEK WATER | 7.92 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| CLARK CO. REMC | 214.00 | TU |
| CLARK CO. REMC | 127.85 | TU |
| CLARK CO. REMC | 156.88 | TU |
| CLARK CO. REMC | 241.98 | TU |
| CLARK CO. REMC | 158.70 | TU |
| CLARK CO. REMC | 160.69 | TU |
| EDWARDSVILLE WATER CO. | 17.00 | TU |
| RAWDON MYERS, INC. | 6,414.75 | TU |
| DUKE ENERGY | 224.65 | TU |
| WALLACE, MIKE | 112.86 | TU |
| SPECTRUM BUSINESS | 1,434.18 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| AT&T | 431.25 | TU |
| AT&T | 306.07 | TU |
| DUKE ENERGY | 14.31 | TU |
| DUKE ENERGY | 2,507.45 | TU |
| DUKE ENERGY | 54,552.37 | TU |
| DUKE ENERGY | 277.75 | TU |
| DUKE ENERGY | 468.80 | TU |
| DUKE ENERGY | 363.91 | TU |
| DUKE ENERGY | 13.40 | TU |
| DUKE ENERGY | 41.32 | TU |
| DUKE ENERGY | 14.44 | TU |
| DUKE ENERGY | 72.36 | TU |
| Total | 73,275.96 |  |
| Grand Total | 255,485.96 |  |

Mr. Grimes moved to approve the above claims, Mr. Wilkinson second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:45 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk