A MEETING OF THE BOARD OF PUBLIC WORKS & SAFETY OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD IN THE THIRD FLOOR ASSEMBLY ROOM AT THE CITY/COUNTY BUILDING ON TUESDAY, AUGUST 25, 2015 AT 10:00 A.M.

PRESENT: Mickey Thompson, member, and Warren V. Nash, president.  Cheryl Cotner-Bailey was absent

OTHERS PRESENT:  Chris Gardner, Dave Duggins, Linda Moeller, Fire Chief Juliot, Fire Marshal Koehler, Larry Summers, Joe Ham, Colonel Fudge, David Hall, Jessica Campbell, Courtney Lewis, Mike Hall, and Mindy Milburn

CALL TO ORDER:

Mr. Nash called the meeting to order at 10:00 a.m.

PLEDGE OF ALLEGIANCE:

NEW BUSINESS:

- Jessica Bergman re: Speeding issue in the alley between Market and Spring between Bank and Pearl

Not Present

Colonel Fudge stated that he would have the traffic department take a look at it and give her a call.

- Eric Ferree with Vectren re:  Roanoke Ave.

Mr. Ferree explained that the project on Roanoke Avenue has been extended because of some issues with a gas line and they would like to shut it down starting the 31st for one week. He stated that they will contact the school corporation and they will have detour signs out.

Mr. Thompson moved to approve with the stipulation that they install signage and school notification, Mr. Nash second, motion carries.

COMMUNICATIONS – PUBLIC:

Doug Stewart Infrastructure System, explained that they have a water main project on Virginia Court for IN-AWC that starts west of State Street. He stated that they will directionally drill along Albany Street to the intersection of Virginia Court, and stated that beginning at Virginia Court it is an open cut around the curve and located in the middle of the street. He explained that they just wanted to make the board aware of the project as they asked him to come back when they got closer to the start date and they will definitely be in there next week after locating the utilities. He stated that the impact it will have on Virginia Court is that it will have to be closed to thru traffic during construction and they will have to ask the residents that live on the east side to park in the alley behind their houses.

Mr. Nash asked if everyone has access to their resident from the alley.

Mr. Stewart stated that they do.

Mr. Thompson asked if they would have a bore pit on State Street

Mr. Stewart stated that it will be in the right-of-way.

Mr. Nash asked if they would notify the residents

Mr. Stewart stated that they will and he passed out a copy of the notification to the board.

Mr. Nash asked what date they would start.

Mr. Stewart explained that full construction would start next week but they will start on the Albany Street run first.

Mr. Nash asked how long it would take

Mr. Stewart stated that it would last about a month.

Mr. Thompson moved to approve the closure of Virginia Court and Albany Street to thru traffic, Mr. Nash second, motion carries.

Mr. Thompson asked that if there are any changes to the detour that he informs him or comes back to the board.

Clint Black, Dave O’Mara Contractor, explained that they were contacted by Mr. Ham to do an emergency repair on 15th Street parallel to the railroad tracks. He stated that he thinks the road is already partially closed due to the collapse and explained that they started this work back in April but the railroad had to get involved due to the close proximity and permits were finally approved through the railroad.  He stated that the project is going to require road closures and he presented a map of the closures to the board. Said map is on file with the City Clerk’s office. He explained that the road will still be open to local traffic only and it will take about a month and a half to finish.

Mr. Nash asked if it stops at Culbertson

Mr. Black explained that Culbertson will be open and stated that it will close 15th at Culbertson.

Mr. Nash asked about the closure at Elm Street.

Mr. Black explained that it stops at Shelby and stated that this is part of a larger job that is coming out later in the year.

Mr. Ham stated that it is a 36” brick line that failed and they will be installing a 60” concrete pipe that will start at the mouth of the alley between Ekin and Culbertson.

Mr. Nash asked if there are any businesses along Culbertson that would be affected.

Mr. Ham stated that they will not be disturbing any of them.

Mr. Nash asked if they would make sure the businesses and residents are notified.

Mr. Ham relied yes.

Mr. Black explained that as they move forward they can open up Shelby to allow more traffic through but during work hours they would like to have it closed.

Mr. Nash asked what hours.

Mr. Black stated 7:00 a.m.-5:30 p.m. Monday-Friday. He explained that they would put up signs in advance and would like to start around September 4th.

Mr. Thompson stated that they need to get started as soon as possible because they don’t want this to interfere with Harvest Homecoming.

Mr. Black stated that the work would take about a month and the restoration will take 1-2 weeks.

Mr. Thompson moved to approve the project and road closures, Mr. Nash second, motion carries.

OLD BUSINESS:

- Safety Issues on Grantline Road at Blackberry Ridge

Mr. Nash stated that he spoke with a former county employee that said the state had plans all the way to County Line Road and asked Mr. Summers to contact the Seymour office to see if they have plans.

Mr. Summers gave a brief history of the area and explained that once the City had control of the road and they heard the concerns of the citizens, they reviewed a speed study that had already been done and recommended to lower the speed limit on Grantline Road to 40mph. He stated that they are going to continue to investigate the issue which includes contacting INDOT to get those former plans.  He explained that it is his understanding that those plans were never carried out because of the cost.

Mr. Nash stated that if they at least had them in their possession it will give them a better understanding of what was proposed.

TABLED ITEMS:

COMMUNICATIONS - CITY OFFICIALS:

John Rosenbarger stated that they are coordinating with the utilities on McDonald Lane project and while they don’t have a start date yet, they anticipate having one in the near future. He explained that they will have an agreement for the board to approve for construction engineering soon.

Michael Hall reminded the board that the final Bicentennial Park Summer Concert Series event is this weekend and invited everyone out to the show. He stated that they will be hosting movie night every Saturday in September and requested use of the riverfront amphitheater.

Mr. Thompson moved to approve the use of the riverfront amphitheater for movie night every Saturday in September, Mr. Nash second, motion carries

Mr. Hall reminded the board that the state and INDOT will begin their work on Grantline Road starting tomorrow.

Mr. Thompson explained that they will be redoing the overpass deck so it will be down to one lane in each direction for one month.

Mr. Hall stated that they have been notifying everyone on social media and they will continue to do that.

Mr. Thompson stated that they have asked INDOT to move the message boards to the Charlestown Road and State Street exit to give even more advance warning once the work starts.

Dave Duggins updated the board regarding the City Square project and stated that the completion date is still on pace for the end of September. He explained that they have asked for a couple of upgrades including a water upgrade to expand the water service and some electrical service upgrades. He stated that there is already interest in reserving the space for events so it is going to be a really nice addition to the downtown.

Mr. Thompson explained that the striping will continue to West 7th from Spring to Cherry and Hausfeldt from Green Valley to Grantline starting at 10:00 p.m. later this week. He stated that the repairs on Main Street weren’t done so he will have to come back with another date on that once it gets lined out.

APPOINTMENTS:

BIDS:

CLAIMS:

Mrs. Moeller presented the following claims for approval:

| Docket for |  | 8/11/15 | to | 8/24/15 |
| --- | --- | --- | --- | --- |
| General Claims (Bank 1): | 106,409.44 |  |  |  |  |
| Fire Department: |  | 10,545.97 |  |  |  |  |
| Police Department: |  | 19,075.75 |  |  |  |  |
| Street Department: |  | 4,135.12 |  |  |  |  |
| Parks Department: |  | 88,809.64 |  |  |  |  |
|  |  |  |  | Total From Above: | 228,975.92 |  |  |
| Redevelopment: |  | 306,539.24 |  |  |  |  |
| (Banks-G,T,6,111B) |  |  |  |  |  |  |  |
| Medical/Drug Fund: |  | - |  |  |  |  |
| (Bank L) |  |  |  |  |  |  |  |  |
| Payroll Claims: |  | 716,470.06 |  |  |  |  |
| (Bank 2) |  |  |  |  |  |  |  |  |
| Sanitation Fund: |  | - |  |  |  |  |
| Thursday Utility Claims: | 135,794.79 |  |  |  |  |
|  |  |  |  | Total From Above: | 1,158,804.09 |  |  |
|  |  |  |  | Grand Total: | 1,387,780.01 |  |  |

Mr. Thompson moved to approve the claims in the amount of $1,387,780.01, Mr. Nash second, motion carries.

APPROVAL OF MINUTES:

Mr. Thompson moved to approve the Regular Meeting Minutes for August 18, 2015 as corrected, Mr. Nash second, motion carries.

ADJOURN:

There being no further business before the board, the meeting adjourned at 10:34 a.m.

______________________               			____________________________

Warren V. Nash, President	       		            Mindy Milburn, Deputy City Clerk