A MEETING OF THE BOARD OF PUBLIC WORKS & SAFETY OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD IN THE THIRD FLOOR ASSEMBLY ROOM AT THE CITY/COUNTY BUILDING ON WEDNESDAY, NOVEMBER 4, 2015 AT 10:00 A.M.

PRESENT: Cheryl Cotner-Bailey, member and Mickey Thompson, member, and Warren V. Nash, president.

OTHERS PRESENT:  Fire Marshal Koehler, Brian Slade, David Hall, Trent Baker, Alicia Meredith, Fire Chief Juliot, Joe Ham, Police Chief Bailey, Linda Moeller, Jessica Campbell, and Mindy Milburn.

CALL TO ORDER:

Mr. Nash called the meeting to order at 10:00 a.m.

PLEDGE OF ALLEGIANCE:

NEW BUSINESS:

- Vectren re: Cut permits for 1018 Hollee Dr (12319542) –Street Cut, 1599 Meadow Ln (12770865)- Street Cut X2, 802 E 8th St (10738643)- Alley Cut X3, 1145 Beeler St (12641746)- Sidewalk Cut X2, 1145 Beeler St (12641746)- Street Cut, 37 Bank St (12668156) 2 X Sidewalk, 37 Bank St (12319735) 2 X Street

Mr. Thompson moved to approve, Mrs. Cotner-Bailey second, motion carries

- Vectren re: McDonald Lane reconstruction

Sam Reed stated that they were asked to come before the board for this project to alert them that they are getting ready start the gas line relocation work. He explained that Paul Schroeder is the design engineer in case they have any questions. He stated that they are ready to proceed as soon as they can get the right-of-way worked out but they have a meeting set up for that.

Mr. Nash asked if there would be any street closings.

Mr. Reed stated that he thinks that it is going to be down to partial/restricted lanes.

Mr. Thompson asked if the water company is going to be working at the same time that they are.

Mr. Reed explained that they should be a little ahead of them but they will be working at the same time. He stated that if there are any conflicts they will work with the city on that.

Mr. Nash asked when it will begin

Mr. Reed stated that he would know more after the meeting but ideally they would like to start next week.

Mr. Nash asked how long it will take

Mr. Schroeder stated that the first phase goes to Scotts Road and that should take about two months

Mr. Reed explained that phase II is Scott Road to Grantline Road.

Mr. Nash asked how long the complete project will take

Mr. Reed stated that it will take approximately 4 months.

Mr. Nash asked how it would affect the resident’s service.

Mr. Reed stated that it will affect them day-to-day and it will be minimal but they will take the weather into consideration as it starts to get colder.

Mr. Thompson asked if they are going to use the same detours that Infrastructure is using for the water company.

Mr. Reed stated that once they see where the water company is they may have to readjust.

Mr. Thompson stated that if they do need to shut anything down or detour they need to come back to the board but if they have a partial lane closure they can just use flaggers they can follow what the water company is doing and that should be fine.

Mr. Thompson moved to approve with the stipulation that they come to the board in advance for any lane closures or detours, Mrs. Cotner-Bailey second, motion carries

COMMUNICATIONS – PUBLIC:

Pepper Cooper stated that he is here let the board know that they want to meeting with the Mayor about looking at changing carriers for the city’s health insurance. He explained that the    main reason that they are looking to switch is they got a 20% increase in overall cost from Humana and they put it out for bid. He stated that they are trying work with Humana but they are still about 15% higher than United Healthcare.

Mr. Nash stated that they are welcome to meet with the mayor and his staff but the board doesn’t have any control of his schedule.

Mr. Cooper stated that he wanted to make sure the board was informed on what was going on.

Randy Hammons explained that they are currently doing a water main replacement project on Woodrow Avenue in several sidewalk sections that will probably be removed during the installation and reconnection. He stated that they don’t have any idea how many cuts they will need right now because the sidewalk is in pretty bad shape.

Mr. Thompson stated that he probably needs to meet with them at the location to see how many cuts there are and depending on the condition of the sidewalk they may want to work with them on replacing the entire sidewalk.

Mr. Hammons explained that originally the water main was to be back off the sidewalk but the gas main is under the sidewalk so it limits where they can cut.

Mr. Thompson asked when they wanted to start.

Mr. Hammons stated that they have started directional drilling but the cuts will probably be ext week sometime.

Mr. Thompson recommended that the board take this under advisement until he can go out and look at the location. He asked if the equipment would be out of there today because they received a complaint about it.

Mr. Hammons explained that they pulled the equipment in on Friday and they will be working today so they will have it out today or first thing in the morning.

Mr. Thompson moved to take this under advisement until he can go out and expect the location, Mrs. Cotner-Bailey second, motion carries.

OLD BUSINESS:

- Speeding on Schell Lane and sidewalk issues

Mr. Thompson stated that Mr. Keithley went up and cleared the area and out the Street Department has picked up the debris. He explained that Chief Bailey has increased the patrol in the area so they can take this off of old business.

TABLED ITEMS:

COMMUNICATIONS - CITY OFFICIALS:

- Mindy Milburn for Jim Dexter re: Street closure for Veterans Day parade

Ms. Milburn stated that his is for the parade that they host every year.

Mr. Thompson explained that they close Market Street to the memorial at about 10:30 a.m.

Mrs. Cotner-Bailey moved to approve, Mr. Thompson second, motion carries.

Mr. Ham stated that they will be replacing some storm water lines at the top of Cherry Street Hill that involved Sunset, Adam and Cherry Street. He stated that they should be able to do it without closing the road but they will have flaggers in the area and the contractor said it will take about a week.

Mr. Nash asked when it would start.

Mr. Ham stated that they would like to start tomorrow.

Mr. Thompson moved to approve, Mrs. Cotner-Bailey second, motion carries.

Mr. Nash asked about the Green Valley storm water project

Mr. Ham explained that they are going to be installing a retention basin behind the Salvation Army. He stated that it will service water coming from Home Depot, 5 Guys, Chick-fil-A, Wesley Commons as well as some other surface water in the area. He explained that it is designed to be alleviate the situation on Ellen Court and the water that is going down to West and State Street.

Mr. Nash asked what the time frame is on this project.

Mr. Ham stated that his best guess is that it will take about three months.

Mr. Thompson asked if 15th Street is on schedule.

Mr. Ham replied yes and explained that they have about two weeks’ worth of work left.

Mrs. Moeller presented the August 2015 Bank Reconciliation Statement and asked that it be entered into the record.

Mr. Thompson stated that they have added more traffic control for the water main relocation project on McDonald and explained that they are working at the two ends but there are no lane closures. He stated that he received a request from a councilmen to look at the cost of signs for the Spring area because trucks from J&J Pallet are damaging yards and they would like the board to consider installing “no trucks” signs.

Mr. Nash stated that his only question would be how they could enforce it.

Chief Bailey stated that they could work some extra patrol in but it is difficult to have an officer dedicated to that area

Mr. Nash stated that they best thing to do might be to talk to someone from J&J Pallet

Chief Bailey stated that he could pay a visit to them as well to ask them to talk to their drivers

Mr. Thompson stated that they Thomas Street Sidewalk project is to the point where they will need to do the lane shift for a couple of days to work on the four corners so that they meet ADA requirements.

Mr. Nash asked if they could schedule it outside of rush hour.

Mr. Thompson stated that he will ask.

Mr. Nash stated that the bridge over 265 has been redone and he has had some questions about the approaches to the bridge itself.

Mr. Thompson explained that it is on their paving list and they have a meeting in the next week about how they are going to handle it.

Mr. Nash asked what is going on with the taxi cabs

Chief Bailey explained that Will Pop is working on this issue.

APPOINTMENTS:

BIDS:

CLAIMS:

APPROVAL OF MINUTES:

Mrs. Cotner-Bailey moved to approve the Regular Meeting Minutes for October 27, 2015, Mr. Thompson second, motion carries

ADJOURN:

There being no further business before the board, the meeting adjourned at 10:35 a.m.

___________________________               			____________________________

Warren Nash, President	       		            	Mindy Milburn, Deputy City Clerk