THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON WEDNESDAY, NOVEMBER 22, 2017 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, President

ALSO PRESENT:  April Dickey, Rob Sartell, Linda Moeller and Mindy Milburn

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the November 9, 2017 Regular Meeting Minutes, Mr. Wilkinson second, all voted in favor.

BIDS/CONTRACTS:

Mr. Sartell presented a quote for a replacement VFD for Influent Pump #4 from Delta Services. He stated that he would like to go ahead a moved on this and recommended approval for Eaton Culter Hammer – SVX in the amount of $22,706.92.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

NEW BUSINESS:

- Jason Sams, ARC re: Sewer credits request for 3525 Grant Line Road

Mr. Sams explained that they are redeveloping the old Kmart building on Grant Line Road and they would like to request 1950 sewer credits, permission to install the sewer service and to defer the sewer taps until they pull building permits. He presented the applications and calculations based on intent as well as the development plan for the board to review. Said plans are on file with the City Clerk’s office. He stated that if this board grants approval they will go to the Board of Works to ask for the right-of-way release associated with the project.

Mr. Sartell clarified that he is asking to tap the line with a 6” lateral and defer the payment of the tap fee.

Mr. Sams stated that they would just like to defer payment until they pull building permits because they don’t know exactly what the user will be.

Mr. Sartell explained that the standard operating procedure has been that any time a main sewer line is tapped that they have to pay a fee. He asked if they have any idea what or when they are going to build there.

Mr. Sams stated that right now they do not have any idea but their plans are showing a 2 tent building with a restaurant and bank concept. He explained that they have interested parties but he needs to get the site ready so he would have no problem paying the tap fee based on the 1950 credits.

Mr. Sartell explained that in the past they award credits and give them an 18 month window to have whatever development is planned tapped and online. He added that having a limited number of credits might be an issue because this is an unusual request.

Mr. Sams stated that they have several parties interested in the lot but part of getting interested parties is showing that they have availability for the lot and showing that they have sewer, electric etc.

Mr. Wilkinson stated that the amount of credits being requested is not a hardship.

Mr. Sartell explained that if the board approves the 1950 credits and he applies to IDEM for the approval they will ask for a project completion date and they will not approve it without a date. He stated that if their clients are worried about service availability he would be happy to write a letter stating that the city is willing to serve the location.

Mr. Sams asked if he would be able to bring the sewer service to the out-lot.

Mr. Sartell stated that they have a main sewer service in the area that he would be able to tap into.

Mr. Sams asked what would happen if he agreed to pay the tap fee for 1950 credits

Mr. Wilkinson stated that he would have 18 months to move forward with the project.

Mr. Grimes stated that he thinks it is a nice project and a good location.

Mr. Sams clarified that he would be able to tap the manhole and run the line to the out-lot.

Mr. Wilkinson replied yes and stated that if the components of the project changes and they become heavy water users he would need to come back to the board.

Mr. Grimes moved to approve the 1950 sewer credits, Mr. Wilkinson second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Terry Thom in the amount of $2,006.54 for a leak from a busted water line. She explained that the water went into the exterior drainage swale and the leak was repaired by Rob Griffin. Supporting documents are attached.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

Mrs. Dickey presented an adjustment request for Ershco LLC in the amount of $1,378.78 for a leak in the main line. She explained that the water went into the yard and the leak was repaired by Mark Haas Construction. Supporting documents are attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

Mrs. Dickey presented an adjustment request from Indiana University (IUS) in the amount of $37,356.94. She explained that their central cooling system was not filling as usual so they performed a colored dye test and found that water was discharging from a storm drain near the tower. She stated that they hired a leak detection company to who located of the ground leak and were able to minimize water loss and usage at the tower. She added that the leak was repaired by HMC. Supporting documents are attached.

Mr. Sartell stated that this is the first he has heard of it.

Mr. Wilkinson stated that Mr. Conrad was working with them on this to locate the leak.

Mr. Sartell asked that they hold off on approval until he can speak with Mr. Conrad.

FINANCIAL REPORT:

Mr. Wilkinson stated that there are no changes from the last written report and the revenue is right in line with the projected budget.

OLD BUSINESS:

- Clark Dietz Update

No report

UTILITY REPORT:

Wastewater Utility Report for September 2017

Mr. Sartell presented the September report and discussed the following:

New Albany Wastewater Utility Monthly Report Summary for September 2017

Influent / Effluent Quality
The treatment facility was in full compliance with the exception of weekly TSS lbs due to the rain event from Hurricane Harvey and operational error.

Pretreatment
There were 34 grease trap inspections of restaurants and food preparation facilities.
Product Specialties were fined $4,500.00 for CBOD daily maximum effluent violations. 
Annual sampling was conducted at Bruce Fox and Samtec.
Annual inspections took place at Product Specialties.
Permit Renewal was granted to Wise Technical.

Facililty Operations
74 dry tons of bio solids were removed from the WWTP.
The WWTP was at 59% of its Total Suspended Solids design limit and at 46% of its CBOD design limit.  
There were 4.58 inches of rain for the month

Preventative and Unscheduled Maintenance
187 preventative work orders were completed and 14 corrective work orders were completed for the WWTP and Lift Stations

Highlights     
The maintenance crew cleaned the wet wells at LaFollette, Quarry Road and Grantline Road lift stations. 
The maintenance crew installed new bearings and take up frames on the East Conveyor belt in the #720 Solids Handling Building.

Sanitary Collection System

| Project | Current Month | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 5,430 | 66,171 |
| Sanitary Sewer Televised/ft. | 9,388 | 76,355 |
| CIPP Installed/ft | 2,670 | 18,875 |
| Tap Inspections | 5 | 84 |
| Locates | 853 | 7,040 |
| Pipe Patches | 2 | 17 |
| Call Outs | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 8 | 0 | 0 | 4 | 1 | 38 |

Sanitary Sewer Overflow Monitoring
There was 1 rain event that required Stantec monitoring.

Preventative and Unscheduled Maintenance
30 preventative work orders were completed and 14 corrective work orders were issued for the Collection System.

Construction Highlights

# Manhole Repairs		#Manhole Installations	#Pipe Patches

2				0				2

Main Line Repairs		#Lateral Repairs

1				1

Annual/Semi Annual and Monthly Routine Sewer Cleaning
Basin #6 MH 6-18 to MH 6-18A to MH 6-19
Griffin St.
Woodside Dr.
South Audubon Dr.
Edgemont Dr.
Gary Dr.
Cherokee Dr.
Line in the alley serving the Exchange and Feast BBQ. FOG management.

Facility Safety
The monthly safety inspection rating was 99.2%
The safety training topics for the month were on Job Site and Hazard Communication.

Projects

McLean Lift Station

This project is substantially complete. The punch list has been generated and we are awaiting its completion.

Reline New Albany
We have started lining in Basin #7.  We expect this to be a challenging Basin due line segment lengths and pipe conditions.  2,670 feet of liner was installed.

Grantline Road Lift Station Project 
This project is complete.

LED Lighting Project
The lighting project complete.

Up Hill Run Lift Station
Survey work has been completed. Progress meeting was held on September 28th. The lift station salvage list has been submitted. We CCTV’d the existing 8” line to determine how many lateral connections there were.

Jacob’s Creek Lift Station Removal and Interceptor
Survey, geotechnical and wetland mitigation are complete. Easement discriptions are completed. 84% of design, permitting and bid documents are completed.

Construction Garage
This project is complete.

Adams and Cherry Street Sanitary Sewer Extention
Easement agrements have finally been agreed upon and should be signed with in a few weeks.

Wet Weather Clarifier Rehab
Project Kickoff meeting was on the 18th of September. Surveys and mapping reviews in progress.

CLAIMS:

Mrs. Moeller presented sewer claims docket for 11/9/17 to 11/21/17 in the amount of $297,506.06.

| OFFICE SUPPLY COMPANY, INC | 264.63 | SEW |
| --- | --- | --- |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| AMERICAN WATER | 1,250.00 | SEW |
| DATA VAULT | 1,650.00 | SEW |
| CROWN SERVICES INC | 36.74 | SEW |
| CROWN SERVICES INC | 570.00 | SEW |
| CK REAL ESTATE LLC | 480.00 | SEW |
| HUGHES,CARMEN - ATLAS CLEANING | 3,520.82 | SEW |
| KLEIN HOMES | 606.95 | SEW |
| Total | 514.56 | SEW |
|  | 32,643.70 |  |
| CLARK-DIETZ |  |  |
| HANNUM,WAGLE & CLINE | 31,400.00 | WWTP |
| HANNUM,WAGLE & CLINE | 7,350.00 | WWTP |
| ACE HARDWARE | 13,575.00 | WWTP |
| ACE HARDWARE | 21.98 | WWTP |
| ACE HARDWARE | 16.37 | WWTP |
| ACE HARDWARE | 12.00 | WWTP |
| ACE HARDWARE | 41.67 | WWTP |
| ACE HARDWARE | 37.03 | WWTP |
| ACE HARDWARE | 15.69 | WWTP |
| ACE HARDWARE | 35.60 | WWTP |
| ACE HARDWARE | 2.79 | WWTP |
| ACE HARDWARE | 48.60 | WWTP |
| ACE HARDWARE | 35.60 | WWTP |
| RINKY DINKS | 19.30 | WWTP |
| RETAILERS SUPPLY | 12.13 | WWTP |
| FED EX | 67.25 | WWTP |
| QUILL | 21.70 | WWTP |
| QUILL | 12.99 | WWTP |
| QUILL | 35.10 | WWTP |
| QUILL | 30.97 | WWTP |
| CINTAS #302 | 21.98 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 232.26 | WWTP |
| GRANTLINE GARDEN CENTER, INC. | 56.87 | WWTP |
| FASTENAL COMPANY | 53.94 | WWTP |
| CLARK-DIETZ | 35.21 | WWTP |
| CULLIGAN WATER SYSTEMS | 11,503.87 | WWTP |
| CULLIGAN WATER SYSTEMS | 254.40 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 80.00 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 1,279.15 | WWTP |
| EARTH FIRST | 85.00 | WWTP |
| BYRNE'S GARAGE INC. | 613.22 | WWTP |
| BYRNE'S GARAGE INC. | 1,129.38 | WWTP |
| RADIOLAND INC. | 76.01 | WWTP |
| GRAINGER | 750.00 | WWTP |
| J.R. HOE & SONS INC. | 579.59 | WWTP |
| USA BLUE BOOK | 492.00 | WWTP |
| USA BLUE BOOK | 631.77 | WWTP |
| BIOCHEM, INC. | 113.90 | WWTP |
| DELTA SERVICES, LLC | 4,950.00 | WWTP |
| DELTA SERVICES, LLC | 725.00 | WWTP |
| SOUTH, WILLIAM J. | 303.50 | WWTP |
| STANTEC CONSULTING SERVICES | 46.73 | WWTP |
| METRO ANSWERING SERIVCE | 3,192.50 | WWTP |
| HOME DEPOT | 87.15 | WWTP |
| HOME DEPOT | 38.95 | WWTP |
| HOME DEPOT | (32.07) | WWTP |
| HOME DEPOT | 36.97 | WWTP |
| HOME DEPOT | 45.27 | WWTP |
| AIRGAS-MID AMERICA | 138.00 | WWTP |
| LEHIGH HANSON | 127.54 | WWTP |
| NCL OF WISCONSIN INC | 63.03 | WWTP |
| RELINE AMERICA, INC | 255.70 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 1,507.06 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 30.00 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 48.75 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 72.45 | WWTP |
| IUPPS | 150.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 808.45 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 141.30 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| NAPA OF NEW ALBANY | 1,133.00 | WWTP |
| NAPA OF NEW ALBANY | 39.72 | WWTP |
| WALLACE RACE CAR LETTERING | 15.98 | WWTP |
| TEAM EJP JEFFERSONVILLE | 429.00 | WWTP |
| TEAM EJP JEFFERSONVILLE | 1,290.00 | WWTP |
| GOTTA GO INC. | 1,036.00 | WWTP |
| PROWEST & ASSOCIATES, INC | 729.00 | WWTP |
| SCHWALM USA LLC | 711.81 | WWTP |
| NETWORKFLEET INC | 60.00 | WWTP |
| SATELLITE INDUSTRIES | 175.50 | WWTP |
| BLD SERVICES, LLC | 286.08 | WWTP |
| Total | 17,500.00 | WWTP |
|  | 107,008.36 |  |
| GIBSON LAW OFFICE, LLC |  |  |
| CLARK CO. REMC | 865.38 | TU |
| CLARK CO. REMC | 195.57 | TU |
| CLARK CO. REMC | 129.29 | TU |
| CLARK CO. REMC | 180.22 | TU |
| CLARK CO. REMC | 260.26 | TU |
| CLARK CO. REMC | 172.93 | TU |
| FLOYDS KNOBS WATER | 161.04 | TU |
| FLOYDS KNOBS WATER | 2,561.99 | TU |
| AT&T | 2,618.23 | TU |
| AT&T | 242.19 | TU |
| EDWARDSVILLE WATER CO. | 2,382.36 | TU |
| DUKE ENERGY | 17.00 | TU |
| FLEETONE MSC 30425 | 425.68 | TU |
| AT&T | 4,006.26 | TU |
| GIBSON LAW OFFICE, LLC | 236.55 | TU |
| SILVER CREEK WATER | 865.38 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 7.92 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| CITY OF NEW ALBANY | 9.73 | TU |
| CITY OF NEW ALBANY | 43,437.00 | TU |
| CITY OF NEW ALBANY | 82,146.00 | TU |
| HARRISON CO. REMC | 15,481.00 | TU |
| HARRISON CO. REMC | 397.81 | TU |
| DUKE ENERGY | 85.14 | TU |
| SPECTRUM BUSINESS | 192.37 | TU |
| SPECTRUM BUSINESS | 599.90 | TU |
|  | 119.98 | TU |
| Total |  |  |
|  | 157,854.00 |  |
| Grand Total |  |  |
|  | 297,506.06 |  |

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:37 a.m.

_____________________________			____________________________

Mayor Gahan, President				Mindy Milburn, Deputy City Clerk