THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, APRIL 26, 2018 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member, and Mayor Gahan, President.

ALSO PRESENT:  April Dickey, Rob Sartell, Sandy Boofter and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the April 12, 2018 Regular Meeting Minutes as corrections, Mayor Gahan second, all voted in favor with the exception of Mr. Grimes who abstained.

BIDS/CONTRACTS:

- Rob Sartell re: Quote from Xylem for DBS CD250 Pump

Mr. Sartell stated that he needs approval for the purchase of a backup pump for the Up Hill Run Pump Station Project. He explained that if they purchase the pump directly they get a 15% discount and avoid the markup from the contractor. He presented a proposal from Xylem for the Godwin CD250M DBS diesel driven backup in the amount of $92,978.14 and recommended approval.

Mr. Wilkinson asked if this is a house mobile unit.

Mr. Sartell replied no. He explained that it is a stationary unit and it will still go through the bond money.

Mr. Grimes asked if there will be a change order for that.

Mr. Sartell replied no.

Mr. Wilkinson moved to approve the quote from Xylem in the amount of $92,978.14, Mr. Grimes second, all voted in favor.

NEW BUSINESS:

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Elite Enterprise in the amount of $1,369.95 for a leak that occurred in the cellar. She explained that the all water stayed in the cellar and they repaired the leak themselves. Supporting documents are attached.

Mr. Grimes moved to approve, Mr. Wilkinson second, all voted in favor.

Mrs. Dickey presented an adjustment request for Four Star Properties in the amount of $6,409.97 for a leak that occurred in the water service going to old yard hydrant. She explained that the water went into the yard and the leak was repaired by Greenwell Plumbing. Supporting documents are attached.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson reported that there is no change from the last meeting.

OLD BUSINESS:

- Clark Dietz Update

Mr. Christmas stated that the turn in the weather has helped progress on the projects so there is a lot of activity going on. St. Mary’s - He explained that they are continuing to excavate for the piping at the site and they will see more pipe delivered on May 4. He added that they have tentatively scheduled a ceremony for May 9 and he is working with Mike Hall on that to confirm the details. He stated that they have received positive feedback from the cemetery regarding the contractor and communications during the project. Basin 16 Division B – He explained that once they resumed work last week laying down Indiana towards McLean, they progressed fairly quickly. He stated that they will likely finish laying on Indiana this week or the first of next week and will be ready to fall back to Willard. He added that IN-AWC is supposed to be replacing the water line on Willard and they haven’t started yet so that could cause a conflict. He stated that he reached out to them and was told that they are still waiting on plans from their in-house engineering staff. He made them aware that work will be back to that intersection at the first of next week so they will have to see how it plays out.

Mayor Gahan stated that they have run into problems with on Mt. Tabor as well.

Mr. Christmas stated that they were being very vague but right now they aren’t preventing them from moving forward and he will continue to stay in touch with them. Basin 7 – He explained that the progress on this site is continuing as anticipated as they work down Jackson towards Beeler. He stated that they should be getting close to that intersection within the next week or so and getting ready to make that turn. Basin 14 – He explained that plans and specifications are complete and the only thing outstanding is communication with the property owner where they want to locate the facility. He stated that he has been in touch with them and are now waiting on final feedback before moving forward with an appraisal.

Mr. Wilkinson stated that on that property he would rather purchase that property outright rather than purchase easements because it will cost them almost as much to acquire the easement.

Mr. Christmas stated that they can pursue it in that way.

Mayor Gahan corrected an earlier statement about issues with IN-AWC on Mt. Tabor and stated that it is actually the electric company.

UTILITY REPORT:

CLAIMS:

Mrs. Boofter presented the following claims for the period of 04/11/18 to 04/25/18 in the amount of $855,094.82:

| Vendor Name | Amount | Dept. |
| --- | --- | --- |
| QUILL | 45.97 | SEW |
| QUILL | 229.48 | SEW |
| QUILL | 19.99 | SEW |
| SILVER CREEK WATER | 6.40 | SEW |
| AMERICAN WATER | 1,650.00 | SEW |
| DATA VAULT | 40.08 | SEW |
| L&D MAILMASTERS, INC. | 2,496.50 | SEW |
| CROWN SERVICES INC | 555.00 | SEW |
| CROWN SERVICES INC | 480.00 | SEW |
| CROWN SERVICES INC | 600.00 | SEW |
| CK REAL ESTATE LLC | 3,520.18 | SEW |
| HUGHES,CARMEN - ATLAS CLEANING | 560.00 | SEW |
| HUBLAR, SCOTT | 33.58 | SEW |
| MICCA, JEANETTE | 190.67 | SEW |
| SMITH, RONALD & ANN | 131.96 | SEW |
| Total | 10,559.81 |  |
| DAN CRISTIANI EXCAVATING CO. | 288,193.96 | WWTP |
| CLARK-DIETZ | 9,560.00 | WWTP |
| CLARK-DIETZ | 36,986.61 | WWTP |
| HANNUM,WAGLE & CLINE | 8,983.18 | WWTP |
| HANNUM,WAGLE & CLINE | 19,600.00 | WWTP |
| DAN CRISTIANI ESCROW ACCT | 15,168.10 | WWTP |
| BEAM, LONGEST AND NEFF LLC | 4,090.00 | WWTP |
| LYKINS CONTRACTING LLC | 206,335.25 | WWTP |
| LYKINS CONTRACTING *ESCROW* | 10,859.75 | WWTP |
| CLARK-DIETZ | 10,939.50 | WWTP |
| ERNST CONCRETE | 553.68 | WWTP |
| ACE HARDWARE | 9.67 | WWTP |
| ACE HARDWARE | 21.25 | WWTP |
| ACE HARDWARE | 51.34 | WWTP |
| ACE HARDWARE | 21.35 | WWTP |
| ACE HARDWARE | 11.60 | WWTP |
| ACE HARDWARE | 16.08 | WWTP |
| ACE HARDWARE | 12.99 | WWTP |
| ACE HARDWARE | 27.98 | WWTP |
| ACE HARDWARE | 14.97 | WWTP |
| ACE HARDWARE | 29.46 | WWTP |
| ACE HARDWARE | 40.56 | WWTP |
| ACE HARDWARE | 20.58 | WWTP |
| ACE HARDWARE | 29.11 | WWTP |
| ACE HARDWARE | 19.94 | WWTP |
| ACE HARDWARE | 47.13 | WWTP |
| ACE HARDWARE | 57.65 | WWTP |
| ACE HARDWARE | 26.87 | WWTP |
| ACE HARDWARE | 9.95 | WWTP |
| ACE HARDWARE | 11.86 | WWTP |
| ACE HARDWARE | 23.67 | WWTP |
| ACE HARDWARE | 3.79 | WWTP |
| ACE HARDWARE | 26.43 | WWTP |
| ACE HARDWARE | 65.98 | WWTP |
| ACE HARDWARE | 27.90 | WWTP |
| ACE HARDWARE | 82.93 | WWTP |
| ACE HARDWARE | 26.99 | WWTP |
| RINKY DINKS | 730.24 | WWTP |
| RINKY DINKS | 53.40 | WWTP |
| FED EX | 927.91 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 1,241.24 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 1,994.08 | WWTP |
| RENTAL MART, INC. | 42.22 | WWTP |
| DEPT. OF HOMELAND SECURITY | 120.00 | WWTP |
| QUILL | 56.59 | WWTP |
| QUILL | 343.98 | WWTP |
| QUILL | 179.99 | WWTP |
| QUILL | 341.98 | WWTP |
| QUILL | 9.99 | WWTP |
| QUILL | 99.95 | WWTP |
| CINTAS #302 | 221.65 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 219.93 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 219.93 | WWTP |
| FASTENAL COMPANY | 18.99 | WWTP |
| OFFICE SUPPLY COMPANY, INC | 49.99 | WWTP |
| CLARK-DIETZ | 8,126.74 | WWTP |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 85.00 | WWTP |
| STAR ELECTRIC | 10,267.87 | WWTP |
| STAR ELECTRIC | 1,400.00 | WWTP |
| EARTH FIRST | 1,188.90 | WWTP |
| BIG VALUE ADV. SERV., INC. | 39.95 | WWTP |
| WHAYNE SUPPLY CO | 351.45 | WWTP |
| WHAYNE SUPPLY CO | 7,680.00 | WWTP |
| BYRNE'S GARAGE INC. | 80.58 | WWTP |
| BYRNE'S GARAGE INC. | 1,488.25 | WWTP |
| RADIOLAND INC. | 750.00 | WWTP |
| FRAKES ENGINEERING | 4,944.50 | WWTP |
| GRAINGER | 619.17 | WWTP |
| J.R. HOE & SONS INC. | 539.00 | WWTP |
| BIOCHEM, INC. | 5,447.09 | WWTP |
| BIOCHEM, INC. | 2,997.30 | WWTP |
| DELTA SERVICES, LLC | 812.12 | WWTP |
| DELTA SERVICES, LLC | 360.00 | WWTP |
| DELTA SERVICES, LLC | 191.00 | WWTP |
| DELTA SERVICES, LLC | 221.48 | WWTP |
| DELTA SERVICES, LLC | 1,125.15 | WWTP |
| DELTA SERVICES, LLC | 758.90 | WWTP |
| DELTA SERVICES, LLC | 6,947.38 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,375.00 | WWTP |
| STANTEC CONSULTING SERVICES | 12,697.75 | WWTP |
| GRIPP, INC. | 8,693.67 | WWTP |
| GRIPP, INC. | 2,474.28 | WWTP |
| METRO ANSWERING SERIVCE | 80.85 | WWTP |
| EYE-TRONICS | 107.73 | WWTP |
| EYE-TRONICS | 628.52 | WWTP |
| EYE-TRONICS | 763.17 | WWTP |
| EYE-TRONICS | 785.17 | WWTP |
| OFFICE DEPOT | 6.64 | WWTP |
| HOME DEPOT | 25.50 | WWTP |
| HOME DEPOT | 75.44 | WWTP |
| HOME DEPOT | 40.59 | WWTP |
| AIRGAS-MID AMERICA | 133.33 | WWTP |
| PRO4MANCE CONTRACTING SERVICES | 802.36 | WWTP |
| ERNST CONCRETE | 3,519.71 | WWTP |
| RABEN TIRE CO. | 700.50 | WWTP |
| BOHNERT EQUIPMENT CO., INC | 450.00 | WWTP |
| RIVER CITY WORK WEAR | 249.95 | WWTP |
| NCL OF WISCONSIN INC | 591.74 | WWTP |
| XYLEM WATER SOLUTIONS USA | 1,632.00 | WWTP |
| RELINE AMERICA, INC | 1,139.36 | WWTP |
| RELINE AMERICA, INC | 1,051.99 | WWTP |
| ECO-TECH, LLC-WASTE LOGISTICS | 506.80 | WWTP |
| ENVIRONMENTAL RESOURCE ASSOCIA | 595.35 | WWTP |
| MEINERS MEDICAL,FIRE & SAFETY | 500.27 | WWTP |
| IDEXX DISTRIBUTION, INC | 386.40 | WWTP |
| IDEXX DISTRIBUTION, INC | 1,017.22 | WWTP |
| IUPPS | 590.90 | WWTP |
| BIG G SUPPLY | 398.60 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| NAPA OF NEW ALBANY | 8.99 | WWTP |
| NAPA OF NEW ALBANY | 19.98 | WWTP |
| NAPA OF NEW ALBANY | 18.48 | WWTP |
| NAPA OF NEW ALBANY | 158.09 | WWTP |
| IRTH SOLUTIONS LLC | 3,491.22 | WWTP |
| SAERTEX MULTICOM LP | 29,421.35 | WWTP |
| GOTTA GO INC. | 1,215.00 | WWTP |
| CONSTELLATION NEWENERGY | 5,211.88 | WWTP |
| PROWEST & ASSOCIATES, INC | 603.27 | WWTP |
| HAYES SHOES | 604.32 | WWTP |
| COVERALL SERVICE COMPANY | 1,075.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 789.12 | WWTP |
| COOK, MICHAEL | 25.74 | WWTP |
| HERITAGE PETROLEUM, LLC | 3,897.50 | WWTP |
| NETWORKFLEET INC | 175.50 | WWTP |
| HOLIDAY INN CITY CENTRE | 96.90 | WWTP |
| HYDRO CONTROLS INC | 3,519.71 | WWTP |
| Total | 767,967.40 |  |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| LABORATORY CORP. OF AMERICA | 243.81 | TU |
| LABORATORY CORP. OF AMERICA | 134.23 | TU |
| LABORATORY CORP. OF AMERICA | 214.36 | TU |
| LABORATORY CORP. OF AMERICA | 460.94 | TU |
| LABORATORY CORP. OF AMERICA | 264.57 | TU |
| LABORATORY CORP. OF AMERICA | 166.52 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 7.92 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| SILVER CREEK WATER | 9.47 | TU |
| HARRISON CO. REMC | 555.93 | TU |
| HARRISON CO. REMC | 85.72 | TU |
| AT&T | 51.89 | TU |
| EDWARDSVILLE WATER CO. | 17.00 | TU |
| SPECTRUM BUSINESS | 124.98 | TU |
| SPECTRUM BUSINESS | 599.90 | TU |
| INDIANA AMERICAN WATER | 2,733.00 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| FLOYD COUNTY TREASURER | 29.82 | TU |
| CLARK CO. REMC | 243.81 | TU |
| CLARK CO. REMC | 134.23 | TU |
| CLARK CO. REMC | 214.36 | TU |
| CLARK CO. REMC | 460.94 | TU |
| CLARK CO. REMC | 264.57 | TU |
| CLARK CO. REMC | 166.52 | TU |
| VECTREN ENERGY DELIVERY | 81.85 | TU |
| VECTREN ENERGY DELIVERY | 311.96 | TU |
| VECTREN ENERGY DELIVERY | 107.43 | TU |
| VECTREN ENERGY DELIVERY | 1,044.35 | TU |
| VECTREN ENERGY DELIVERY | 136.51 | TU |
| VECTREN ENERGY DELIVERY | 465.93 | TU |
| VECTREN ENERGY DELIVERY | 609.75 | TU |
| DUKE ENERGY | 62,296.49 | TU |
| DUKE ENERGY | 426.94 | TU |
| DUKE ENERGY | 819.29 | TU |
| DUKE ENERGY | 15.00 | TU |
| DUKE ENERGY | 246.17 | TU |
| DUKE ENERGY | 20.50 | TU |
| DUKE ENERGY | 49.28 | TU |
| DUKE ENERGY | 24.20 | TU |
| DUKE ENERGY | 440.73 | TU |
| DUKE ENERGY | 299.66 | TU |
| NEOPOST | 199.50 | TU |
| Total | 76,567.61 |  |
| Grand Total | 855,094.82 |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:30 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk