THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, MAY 10, 2018 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member, and Mayor Gahan, President.

ALSO PRESENT:  April Dickey, Rob Sartell, Linda Moeller, Wes Christmas, Larry Summers and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the April 26, 2018 Regular Meeting Minutes as corrected, Mr. Wilkinson second, all voted in favor.

BIDS/CONTRACTS:

NEW BUSINESS:

COMMUNICATIONS - PUBLIC:

James McKinney, Neace Ventures, stated that this is for the Autumn Grove Subdivision and explained that they had some parking issues and had it re-platting in 2017 to include an overflow parking lot. He stated that this was approved by Planning and Zoning in 2017 but they need the appropriate signatures for the plat.

Mr. Krisjans Streips added that it was originally platted for garages so it is a minor re-plat.

Mr. Wilkinson moved to approve and sign the re-plat, Mr. Grimes second, all voted in favor.

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

FINANCIAL REPORT:

Mr. Wilkinson reported that they have spent just about $2.25M on projects and the account balances/ operational expenses are right on budget.

OLD BUSINESS:

- Clark Dietz Update

Mr. Christmas - Basin 16 Division B – he stated that they have progressed to the intersection of Willard and McDonald and should be out of that intersection today. He explained that once they finish setting that structure they will lay the south on McDonald towards Morton Avenue. He added that IN-AWC has been on site this week and began some waterline relocation/replacement work and once they complete that they will fall back to replace a waterline on Willard and relocating a main on McDonald. He stated that there shouldn’t be any disruption to water service aside from a quick switchover of the service line. Basin 16 Division A – he stated that they continue to progress and as they might have noticed there is a lot of large piping store on site. He explained that they are now excavating rock and should start seeing some of that pipe go in relatively soon. Basin 7 – he stated that they have progressed to Jackson and Beeler and are ready to make the turn for the final run of sewer from Jackson to 15th & Beeler.

Mr. Wilkinson asked if the manhole is coming out.

Mr. Christmas stated that they set a new structure there and they are replacing the line. He explained that they opened the Chartres intersection that has been closed for a while prior to closing Beeler and added that they are progressing slowing as planned. He stated that in relation to the Basin 7 project they have had a few items along the way that required a change order. He presented the 4 separate change orders to the board and asked for the board’s consideration for approval.

Change Order No. 1				- $30,000.00

Change in backfill

Change Order No 2				$64,809.14

Flowable Backfill Structure 10

Change Order No 3				$3.288.00

Repari 18’ & 36” Storm Pipe

Change Order No 4				$26,559.00

Soil Testing/Contaminant Disposal

Mr. Sartell stated that all of the change orders are legitimate.

Mr. Grimes moved to approve the four change orders as presented, Mr. Wilkinson second, all voted in favor.

Mr. Christmas stated that the new total on the project is $2,238,696.44 but the good news is that the item at structure 10 was thought to possibly cost upwards of $300,000.00 but they were able to get that down to ~$64,000.00

Mr. Wilkinson stated that just the contaminated soil and the depth could’ve caused a lot more issues so he is impressed that they have been able to stay this close to budget.

Mr. Christmas stated that Cristiani has been really good to work with through this process.

UTILITY REPORT:

- Rob Sartell re: New Albany Wastewater Utility Report February 2018

Mr. Sartell reported the following:

Influent / Effluent Quality

The treatment facility had three exceedances for permit 001 due to rain and flooding of the collection system from the Ohio and seven exceedances for permit 007.The WWTP operated above design capacity for 7 out of 10 days while on permit 007.

Pretreatment

There were 34 grease trap inspections submitted.

A notice of violation was issued to LSI Wallcovering formally known as Product Specialties. No fine.

Facililty Operations

24 dry tons of bio solids were removed from the WWTP.

The WWTP was at 112% of its Total Suspended Solids design limit and at 60% of its CBOD design limit.

There were 10.22 inches of rain for the month

Preventative and Unscheduled Maintenance

191 preventative work orders were completed and 29 corrective work orders were completed for the WWTP and Lift Stations

Highlights

Maintenance replaced the #1 Sludge Feed Pump with back up and had the #1 pump repaired and designated as back up.

Replaced the electric heating unit for the #710 building.

We repaired replaced the motor on the hydraulic pump to the #2 Belt Press.

The maintenance crew had to throttle the wash water to the scum beaches on all three of the #430 Secondary Clarifiers. Too much flow from rain and flooding event.

The pumps at Wolf Lake pump station kept overheating and tripping the overloads. We had to set up a portable pump to keep the station pumped down to prevent overflows. These pumps have been a maintenance headache for quite some time now. We have ordered two new Flygt pumps from Xylem.

Sanitary Collection System

| Project | Current Month | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 7,140 | 12,892 |
| Sanitary Sewer Televised/ft. | 9,980 | 23,252 |
| CIPP Installed/ft | 1,096 | 1,446 |
| Tap Inspections | 7 | 15 |
| Locates | 642 | 1,298 |
| Pipe Patches | 0 | 1 |
| Service Requests | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 33 | 1 | 2 | 12 | 0 | 17 |

Sanitary Sewer Overflow Monitoring

There were 3 rain events that required Stantec monitoring and 29 overflows.

Preventative and Unscheduled Maintenance

58 preventative work orders were completed and 17 corrective work orders were issued for the Collection System.

Construction Highlights

# Manhole Repairs		#Manhole Installations	#Pipe Patches

4				0				0

Main Line Repairs		#Lateral Repairs

1				0

Annual/Semi Annual, Monthly Routine and Preventative Sewer Cleaning

The Line in the alley serving the Exchange, Wick’s Pizza and the Hitching Post.  FOG management.

BASIN #6 – 750ft	BASIN #11 – 425ft	BASIN #18 - 100

BASIN #10 – 541ft	BASIN #13 – 3,199ft	BASIN #27 – 1,000ft

Facility Safety

The monthly safety inspection rating was 98.4%

The safety training topic for the month was Ergonomics

Projects

Reline New Albany

We are on hold lining in Basin #7 until point repairs are made. In the meantime we will be lining in Basin #12. In Basin #10 1,096 feet of pipe was lined and 372.6 feet of line was inspected

Up Hill Run Lift Station

Preliminary design work is ongoing. Land aquisistion is now in progress.

Jacob’s Creek Lift Station Removal and Interceptor

Jack and boreing of 80 feet of casing pipe under Lewis-Endris Parkway was completed.

Adams and Cherry Street Sanitary Sewer Extention

Waiting on Vectren to relocate a gas line before excavation can begin.

Wet Weather Clarifier Rehab

Surveys work was completed. 64% of design is complete.

Phosphorus Removal Project

Have tasked HMB under our WWTP On Call agreement to address the phosphorus removal requirement in out NPDES Permit issued on June 1, 2017 by submitting a progress report to IDEM. This report will out line our plan to address phosphorus removal and is due by 3-1-18. Once this report is approved by IDEM we will have to apply for a construction permit and begin construction no later than 23 months form the effective date of the NPDES permit.

CLAIMS:

Mrs. Moeller presented the following claims for the period of 04/26/18 to 05/09/18 in the amount of $1,286,856.12:

| Vendor Name | Amount | Depart |
| --- | --- | --- |
| POSTMASTER | 30,000.00 | SEW |
| QUILL | 182.30 | SEW |
| QUILL | 230.20 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| FLOYD COUNTY RECORDER | 1,250.00 | SEW |
| L&D MAILMASTERS, INC. | 1,449.63 | SEW |
| L&D MAILMASTERS, INC. | 221.10 | SEW |
| CROWN SERVICES INC | 600.00 | SEW |
| BECHT, KEVIN | 96.06 | SEW |
| PROPERTY MGMNT. OF LOUISVILLE | 2,792.28 | SEW |
| BROWN, STEVEN | 61.11 | SEW |
| HARTMAN DENTAL ASSOC | 5,311.28 | SEW |
| BETTEAU, BART | 265.28 | SEW |
| Total | 53,709.24 |  |
| TSI CONSTRUCTION INC | 240,673.95 | WWTP |
| TSI CONSTRUCTION *ESCROW* | 12,667.05 | WWTP |
| ACE HARDWARE | 41.15 | WWTP |
| ACE HARDWARE | 29.98 | WWTP |
| ACE HARDWARE | 63.69 | WWTP |
| ACE HARDWARE | 20.66 | WWTP |
| ACE HARDWARE | 27.99 | WWTP |
| ACE HARDWARE | 19.97 | WWTP |
| ACE HARDWARE | 19.16 | WWTP |
| ACE HARDWARE | 59.50 | WWTP |
| ACE HARDWARE | 29.91 | WWTP |
| ACE HARDWARE | 3.92 | WWTP |
| ACE HARDWARE | 88.97 | WWTP |
| ACE HARDWARE | 41.94 | WWTP |
| ACE HARDWARE | 33.96 | WWTP |
| ACE HARDWARE | 29.98 | WWTP |
| NEWS AND TRIBUNE | 4.27 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| RETAILERS SUPPLY | 90.93 | WWTP |
| MURPHY ELEVATOR COMPANY, INC. | 154.16 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 2,072.40 | WWTP |
| BIG O TIRES | 1,050.00 | WWTP |
| BIG O TIRES | 419.14 | WWTP |
| QUILL | 179.72 | WWTP |
| QUILL | 269.85 | WWTP |
| QUILL | 388.25 | WWTP |
| QUILL | 20.99 | WWTP |
| QUILL | 55.38 | WWTP |
| QUILL | 94.75 | WWTP |
| QUILL | 15.99 | WWTP |
| CINTAS #302 | 219.93 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| CINTAS #302 | 219.93 | WWTP |
| CINTAS #302 | 56.87 | WWTP |
| EARTH FIRST | 1,540.63 | WWTP |
| EARTH FIRST | 468.87 | WWTP |
| MIKE SMITH FIRESTONE | 20.00 | WWTP |
| UHL TRUCK SALES | 2,266.42 | WWTP |
| SAFETY-KLEEN CORP. | 3,393.00 | WWTP |
| BARNES & THORNBURG | 188.00 | WWTP |
| BARNES & THORNBURG | 416.00 | WWTP |
| DELTA SERVICES, LLC | 337.00 | WWTP |
| DELTA SERVICES, LLC | 5,600.16 | WWTP |
| DELTA SERVICES, LLC | 1,595.25 | WWTP |
| CROWE HORWATH LLP | 4,500.00 | WWTP |
| EYE-TRONICS | 177.35 | WWTP |
| EYE-TRONICS | 50.76 | WWTP |
| EYE-TRONICS | 460.08 | WWTP |
| EYE-TRONICS | 447.89 | WWTP |
| EYE-TRONICS | 792.20 | WWTP |
| HOME DEPOT | 69.97 | WWTP |
| HOME DEPOT | 200.92 | WWTP |
| HOME DEPOT | 172.66 | WWTP |
| HOME DEPOT | 19.97 | WWTP |
| COMMONWEALTH BIOMONITORING, IN | 2,000.00 | WWTP |
| TEMPLE & TEMPLE EXCAVATING | 800.00 | WWTP |
| HACH COMPANY | 1,055.93 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 49.50 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 200.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 629.00 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 16.50 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 520.50 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 178.50 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 23.80 | WWTP |
| NAPA OF NEW ALBANY | 17.98 | WWTP |
| NAPA OF NEW ALBANY | 54.72 | WWTP |
| GOTTA GO INC. | 1,215.00 | WWTP |
| SECURITY PROS, LLC | 270.00 | WWTP |
| Wilson Equipment Co., LLC | 774.23 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 1,501.50 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 3,148.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 3,881.78 | WWTP |
| WATKINS, MARK | 55.00 | WWTP |
| WATERLOGIC USA INC | 406.12 | WWTP |
| 502 EQUIPMENT | 2,607.80 | WWTP |
| RUSSELL, EDWARD | 2,965.94 | WWTP |
| Total | 304,464.54 |  |
| INDIANA AMERICAN WATER | 23.68 | TU |
| INDIANA AMERICAN WATER | 23.68 | TU |
| INDIANA AMERICAN WATER | 46.25 | TU |
| INDIANA AMERICAN WATER | 23.68 | TU |
| INDIANA AMERICAN WATER | 23.68 | TU |
| INDIANA AMERICAN WATER | 46.25 | TU |
| INDIANA AMERICAN WATER | 330.46 | TU |
| INDIANA AMERICAN WATER | 46.25 | TU |
| INDIANA AMERICAN WATER | 49.33 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| VERIZON WIRELESS | 1,791.45 | TU |
| AT&T | 476.48 | TU |
| AT&T | 351.86 | TU |
| DUKE ENERGY | 30.94 | TU |
| DUKE ENERGY | 3,082.37 | TU |
| DUKE ENERGY | 1,849.19 | TU |
| DUKE ENERGY | 166.95 | TU |
| CARD SERVICES | 1,396.82 | TU |
| SECURITY PROS, LLC | 62.00 | TU |
| COOK, MICHAEL | 136.04 | TU |
| INDIANA AMERICAN WATER | 46.25 | TU |
| INDIANA AMERICAN WATER | 46.25 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| GIBSON LAW OFFICE, LLC | 865.38 | TU |
| FLOYD COUNTY TREASURER | 39.00 | TU |
| FLOYD COUNTY TREASURER | 39.00 | TU |
| STORMWATER\DRAINAGE FUND | 338,500.46 | TU |
| CITY OF NEW ALBANY | 78,030.00 | TU |
| CITY OF NEW ALBANY | 12,500.00 | TU |
| BANK OF NEW YORK TRUST CO. | 459,701.00 | TU |
| FLOYDS KNOBS WATER | 170.90 | TU |
| FLOYDS KNOBS WATER | 2,686.31 | TU |
| DUKE ENERGY | 72.83 | TU |
| DUKE ENERGY | 55.52 | TU |
| DUKE ENERGY | 295.16 | TU |
| DUKE ENERGY | 4,159.89 | TU |
| WEX BANK | 4,005.29 | TU |
| 502 EQUIPMENT | 15,990.00 | TU |
| 502 EQUIPMENT | 639.68 |  |
| Total | 928,682.34 |  |
| Grand Total | 1,286,856.12 |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:35 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk