THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, AUGUST 13, 2015 AT 9:15 A.M.

PRESENT: Mayor Gahan, Ed Wilkinson, member and Nathan Grimes, member.

ALSO PRESENT:  Rob Sartell, Wes Christmas, Shane Gibson, April Dickey, Linda Moeller, Larry Summers and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the July 23, 2015 Regular Meeting Minutes, Mr. Grimes second, all voted in favor.

BIDS:

Mr. Sartell presented the following painting bids to paint the interior of the sludge building:

Howell & Howell				$19,971.00

McKinney					$19,900.00

Peak 						$27,895.00

He recommended that they go with Howell & Howell even though it is a little more because they have a stipulation in the quote that if they can’t paint the ceiling they will take $4,000.00 off and no one else addressed that.

Mr. Wilkinson moved to approve the Howell & Howell quote in the amount of $19,971.00, Mr. Grimes second, all voted in favor.

Mr. Sartell presented the following bids for Cobblers Lift Station Generator:

Whayne					$41,456.00

Evapar						$41,025.00

Cummins Crosspoint				$37,400.00

He explained that they will contact the homeowners association to let them know that it is going in.

Mr. Wilkinson moved to approve the Cummins Crosspoint quote in the amount of $37,400.00, Mr. Grimes second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

Mayor Gahan stated that a couple of weeks ago there was a boil water advisory due to a water main break and consequently the Health Department shut down some of the restaurants and asked if there was a map that would show who was on Silver Creek Water because he thinks some places closed down that didn’t have to

Mr. Sartell stated that they don’t have any maps that show that but it would really be the responsibility of Indiana American Water to clarify this to the customers.

Mr. Christmas stated that it would be pretty easy to map that out if that is something they would like him to do.

Mr. Grimes stated that the water company should have their own maps showing what they service.

Mr. Gibson stated that if they had that in the GIS system it would help control the information that goes out from the City’s social media and to get the message out.

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Daniel Rezits in the amount of $711.30.  She explained that they had a leak at the waterline coming into the house and the water went just outside the house.  She said the leak was repaired Leanhart Plumbing.  Supporting documents are attached.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

Mrs. Dickey presented an adjustment request for Andrea Starks in the amount of $1,329.37.  She explained that they had a leak at the meter and the water drained into the ground.  She said the leak was repaired by M. L. Moser & Sons.  Supporting documents are attached.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson explained that this month they will show $170,000.00 more than the income which will draw down the EPA reserve for revenue that is already at the bank for projects. He stated that the electricity wasn’t billed at the plant last month so it is double what it usually is.

Mayor Gahan stated that the IT guy has started fill time with the city so they will start seeing that as well.

NEW BUSINESS:

- Wes Christmas re: Professional Service Agreement Amendment #7

Mr. Christmas stated that the agreement has been in place since 2006 for miscellaneous items for the utility and they have exhausted the current fees and they are asking for an amendment in the amount of $30,000.00.

Mr. Wilkinson explained that the Vincennes work and Golf Course work is on a different agreement.

Mr. Christmas stated that the larger capital projects or studies are covered under individual agreements.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

OLD BUSINESS:

- Wes Christmas re: Clark Dietz Update

Mr. Christmas stated that they are continuing to progress with the piping installation on the Jacob’s Creek Project a with 55% of the piping is in the ground, He explained that even with the weather they are still keeping a good pace for the original contract timeline.

UTILITY REPORT:

Mr. Sartell presented the June 2015 Monthly Report Summary and discussed the following

Influent / Effluent Quality
The Treatment Facility was in full compliance for the month of June

Pretreatment
Completed annual sampling of Samtec.
Completed annual sampling of Hitachi Cable.
Completed annual sampling of K & I Hardchrome
There were 42 grease trap inspections of restaurants and food preparation facilities.

Facililty Operations
141 dry tons of bio solids were removed from the WWTP.
The WWTP was at 92% of its Total Suspended Solids design limit and at 72% of its CBOD design limit.  
There were 5.62 inches of rain for the month

Preventative and Unscheduled Maintenance
226 preventative work orders were completed and 37 corrective work orders were completed for the WWTP and Lift Stations

Highlights
Unstopped pumps at Wolf Lake on the 1st, 9th and 19th    
Murphy Elevator made repairs to Robert E. Lee Lift Station man lift. 
Replaced the oil seal on the #433 Secondary Clarifier.

Cleaned wet wells at Grantline Road, Quarry Road and LaFollette Lift Stations.
Rebuilt the #1 pump at Grantline Road Lift Station. 
Replaced bad fuses in the control panel of the Charlestown Road Lift Station Generator.

Sanitary Collection System

| Project | June 2015 | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 12,521 | 52,678 |
| Sanitary Sewer Televised/ft. | 11,490.5 | 26,347 |
| CIPP Installed/ft | 2,856 | 11,776 |
| Tap Inspections | 7 | 49 |
| Locates | 680 | 3,143 |
| Service Requests | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 15 | 0 | 0 | 15 | 3 | 12 |

Sanitary Sewer Overflow Monitoring
There were 2 rain events that required Stantec monitoring with 7 overflows.

Preventative and Unscheduled Maintenance
49 preventative work orders were completed and 2 corrective work orders completed for the Collection System.
There were 15 Customer Service requests 0 of those requests were for blockages in the main line.

Highlights

Construction Highlights
Basin #9
Pipe Patched 12 inch main line.
Basin #14
Replaced lateral connection in right of way at 462 Alan Drive. Infiltration point.
Basin #33
Raised Manhole 33-28 to grade. Inflow point

Facility Safety
The monthly safety inspection rating was 95.3%
The safety training topic was Fall Protection and Walking and Working Surfaces.

Projects

110/120 Valve replacement and Dump Station
Construction bid was awarded to MAC construction on the 28th of May at the NASB meeting. Pre-Construction meeting was held on the 17th of June. Pedistal, chain, mounting bracket and pump have been delivered for the #5 pump at Raw Wastewater Pump Station #120. First progress meeting took place on the potable water issue with Indiana American Water.

Algae Control System
 Had a site meeting with BLN to discuss the Launder Cover Project (Algae Control). BLN took some measurments, pictures and we furnished blueprints. Waiting on repairs to sluice gates at the #420 Splitter Box to be completed before we can proceed any further with this project

McLean Lift Station
Met with HMB and residents at the McLean Lift Station to discuss easement issues. All issues are resolved. Expected to begin construction by November.

Reline New Albany
The Lining Crew has completed lining in Basin #23. Manholes will be lined in #23. Basin #11 is complete and manholes will have to be lined in this basin also. Enough rain and flow data have been gathered that the lining crew have resumed lining Basin #15. Followed by Basin #28, Basin #7 then back to Basin #10. We are in the process of measuring manhole openings for the installation of inflow inserts for Basin #16.

#420 Splitter Box Sluice Gate Replacement
This was scheduled to start the week of June the 15th. All parts have been delivered and we are waiting on the weather to stop raining before we can start. Mobilization began on August the 10th. 

WWTP Maintenance Garage
Proposed schedule as follows – August 13th and 16th for advertisment. Pre Bid Meeting on August the 18th @ 10:00 A.M. Bid opening on August the 27th at the New Albany Sewer Board Meeting (NASB). Award bid on September the 10th NASB. Expected construction in October.

CLAIMS:

Mrs. Moeller presented the following claims for the board to approve from 07/23/15-08/12/15:

| INDIANA AMERICAN WATER | 4,171.80 | SEW |
| --- | --- | --- |
| OFFICE SUPPLY CO., INC. | 183.94 | SEW |
| FLOYD COUNTY TREASURER | 915.86 | SEW |
| FLOYD COUNTY TREASURER | 765.34 | SEW |
| OFFICE SUPPLY COMPANY, INC | 35.94 | SEW |
| SNEED SIGN & ELECTRIC | 19.39 | SEW |
| DATA VAULT | 30.00 | SEW |
| L&D MAILMASTERS, INC. | 1,497.41 | SEW |
| L&D MAILMASTERS, INC. | 218.86 | SEW |
| CROWN SERVICES INC | 1,080.00 | SEW |
| CROWN SERVICES INC | 1,080.00 | SEW |
| CROWN SERVICES INC | 960.00 | SEW |
| LOFTON, LARRY | 118.75 | SEW |
| KIEPER, HEATHER | 31.54 | SEW |
| MARHALL, TIMOTHY | 88.17 | SEW |
| Total | 11,197.00 |  |
| AT & T CAPITAL SERVICES, INC. | 281.46 | WWTP |
| ACE HARDWARE | 118.82 | WWTP |
| ACE HARDWARE | 26.02 | WWTP |
| ACE HARDWARE | 14.45 | WWTP |
| ACE HARDWARE | 94.49 | WWTP |
| ACE HARDWARE | 7.10 | WWTP |
| ACE HARDWARE | 13.48 | WWTP |
| ACE HARDWARE | 7.64 | WWTP |
| ACE HARDWARE | 8.97 | WWTP |
| ACE HARDWARE | 32.39 | WWTP |
| ACE HARDWARE | 3.94 | WWTP |
| ACE HARDWARE | 11.38 | WWTP |
| ACE HARDWARE | 8.98 | WWTP |
| ACE HARDWARE | 8.98 | WWTP |
| ACE HARDWARE | 17.95 | WWTP |
| ACE HARDWARE | 8.98 | WWTP |
| ACE HARDWARE | 8.42 | WWTP |
| ACE HARDWARE | 19.77 | WWTP |
| ACE HARDWARE | 13.92 | WWTP |
| ACE HARDWARE | 31.46 | WWTP |
| ACE HARDWARE | 40.43 | WWTP |
| DAN CRISTIANI EXCAVATING CO. | 85,503.79 | WWTP |
| RINKY DINKS | 58.00 | WWTP |
| RINKY DINKS | 15.66 | WWTP |
| POLK CITY DIRECTORIES | 240.00 | WWTP |
| POLK CITY DIRECTORIES | 15.00 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| MURPHY ELEVATOR COMPANY, INC. | 143.85 | WWTP |
| PADGETT INC. | 1,650.00 | WWTP |
| CLARK-FLOYD LANDFILL LLC. | 5,060.94 | WWTP |
| QUILL | 70.44 | WWTP |
| QUILL | 20.94 | WWTP |
| QUILL | 297.48 | WWTP |
| QUILL | 12.99 | WWTP |
| CINTAS #302 | 51.92 | WWTP |
| CINTAS #302 | 307.36 | WWTP |
| CINTAS #302 | 51.92 | WWTP |
| CINTAS #302 | 302.12 | WWTP |
| CINTAS #302 | 51.92 | WWTP |
| CINTAS #302 | 302.12 | WWTP |
| FASTENAL COMPANY | 31.95 | WWTP |
| FASTENAL COMPANY | 5.80 | WWTP |
| ALBERT B CRUSH CO | 863.86 | WWTP |
| MAC CONSTRUCTION ESCROW ACCT | 2,550.00 | WWTP |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 71.09 | WWTP |
| ORR SAFETY EQUIPMENT CO. | 85.00 | WWTP |
| T S I PAVING | 21,575.00 | WWTP |
| EARTH FIRST | 44.45 | WWTP |
| EARTH FIRST | 425.25 | WWTP |
| RED WINGS SHOE STORE | 76.49 | WWTP |
| UHL TRUCK SALES | 441.88 | WWTP |
| DAN CRISTIANI ESCROW ACCT | 10,651.16 | WWTP |
| MAC CONSTRUCTION & EXCAVATING | 22,950.00 | WWTP |
| JACOBI SALES, INC. | 6.26 | WWTP |
| USA BLUE BOOK | 160.66 | WWTP |
| USA BLUE BOOK | 274.45 | WWTP |
| SIMPLEXGRINNELL LP | 103.75 | WWTP |
| BIOCHEM, INC. | 2,039.00 | WWTP |
| DELTA SERVICES, LLC | 14,106.25 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,350.00 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,350.00 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,350.00 | WWTP |
| RODEFER MOSS & CO., PLLC | 1,350.00 | WWTP |
| FLEETONE MSC 30425 | 5,229.47 | WWTP |
| GRIPP, INC. | 1,890.50 | WWTP |
| GRIPP, INC. | 90.00 | WWTP |
| METRO ANSWERING SERIVCE | 55.08 | WWTP |
| SOUTH'S CLEANING SERVICE | 1,000.00 | WWTP |
| OFFICE DEPOT | 29.99 | WWTP |
| OFFICE DEPOT | 199.99 | WWTP |
| HOME DEPOT | 41.96 | WWTP |
| HOME DEPOT | 137.91 | WWTP |
| HOME DEPOT | 62.44 | WWTP |
| HOME DEPOT | 146.87 | WWTP |
| HOME DEPOT | 265.73 | WWTP |
| HOME DEPOT | 7.50 | WWTP |
| HOME DEPOT | 49.82 | WWTP |
| HODGES, THOMAS | 75.00 | WWTP |
| CRUM'S HEATING & COOLING | 5,459.00 | WWTP |
| ONESOURCE WATER | 378.90 | WWTP |
| LEHIGH HANSON | 55.10 | WWTP |
| XYLEM WATER SOLUTIONS USA | 14,007.00 | WWTP |
| XYLEM WATER SOLUTIONS USA | 113.20 | WWTP |
| XYLEM WATER SOLUTIONS USA | 1,824.00 | WWTP |
| XYLEM WATER SOLUTIONS USA | 103,553.10 | WWTP |
| RELINE AMERICA, INC | 1,095.60 | WWTP |
| ECO-TECH, LLC-WASTE LOGISTICS | 457.50 | WWTP |
| KUSTERS ZIMA CORPORATION | 4,030.00 | WWTP |
| TELEDYNE ISCO | 193.00 | WWTP |
| LMK TECHNOLOGIES, LLC | 100.00 | WWTP |
| LMK TECHNOLOGIES, LLC | 132.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 56.70 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 134.72 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 108.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 56.70 | WWTP |
| NAPA OF NEW ALBANY | 47.52 | WWTP |
| NAPA OF NEW ALBANY | 18.69 | WWTP |
| NAPA OF NEW ALBANY | 13.98 | WWTP |
| NAPA OF NEW ALBANY | 6.29 | WWTP |
| NAPA OF NEW ALBANY | 24.99 | WWTP |
| SOURCE 1 ENVIRONMENTAL, LLC | 2,640.00 | WWTP |
| EIC CONTRACTORS INC | 45,000.00 | WWTP |
| GOTTA GO INC. | 2,430.00 | WWTP |
| GOTTA GO INC. | 5,103.00 | WWTP |
| GOTTA GO INC. | 2,187.00 | WWTP |
| GOTTA GO INC. | 1,701.00 | WWTP |
| GOTTA GO INC. | 1,458.00 | WWTP |
| PROWEST & ASSOCIATES, INC | 2,160.00 | WWTP |
| PROWEST & ASSOCIATES, INC | 696.25 | WWTP |
| MERRILL'S TRUCK REPAIR INC | 249.26 | WWTP |
| MERRILL'S TRUCK REPAIR INC | 76.21 | WWTP |
| Total | 381,837.15 |  |
| GIBSON LAW OFFICE, LLC | 865.38 | Thursday Utilities |
| SILVER CREEK WATER | 9.47 | Thursday Utilities |
| SILVER CREEK WATER | 9.70 | Thursday Utilities |
| SILVER CREEK WATER | 10.17 | Thursday Utilities |
| SILVER CREEK WATER | 7.92 | Thursday Utilities |
| SILVER CREEK WATER | 9.47 | Thursday Utilities |
| SILVER CREEK WATER | 9.47 | Thursday Utilities |
| SILVER CREEK WATER | 9.47 | Thursday Utilities |
| SILVER CREEK WATER | 9.47 | Thursday Utilities |
| FLOYD COUNTY RECORDER | 11.00 | Thursday Utilities |
| NEOPOST | 292.00 | Thursday Utilities |
| INDIANA AMERICAN WATER | 36.19 | Thursday Utilities |
| INDIANA AMERICAN WATER | 36.19 | Thursday Utilities |
| INDIANA AMERICAN WATER | 41.39 | Thursday Utilities |
| GIBSON LAW OFFICE, LLC | 865.38 | Thursday Utilities |
| STORMWATER\DRAINAGE FUND | 306,248.41 | Thursday Utilities |
| BANK OF NEW YORK MELLON | 750.00 | Thursday Utilities |
| CITY OF NEW ALBANY | 41,947.92 | Thursday Utilities |
| CITY OF NEW ALBANY | 6,250.00 | Thursday Utilities |
| BANK OF NEW YORK TRUST CO. | 21,953.50 | Thursday Utilities |
| BANK OF NEW YORK TRUST CO. | 420,054.00 | Thursday Utilities |
| FLOYDS KNOBS WATER | 199.36 | Thursday Utilities |
| FLOYDS KNOBS WATER | 19.40 | Thursday Utilities |
| AT&T | 47.03 | Thursday Utilities |
| AT&T | 50.05 | Thursday Utilities |
| AT&T | 44.09 | Thursday Utilities |
| AT&T | 65.59 | Thursday Utilities |
| DUKE ENERGY | 1,035.40 | Thursday Utilities |
| DUKE ENERGY | 1,866.44 | Thursday Utilities |
| DUKE ENERGY | 257.39 | Thursday Utilities |
| DUKE ENERGY | 57.32 | Thursday Utilities |
| DUKE ENERGY | 979.11 | Thursday Utilities |
| DUKE ENERGY | 22.94 | Thursday Utilities |
| INDIANA AMERICAN WATER | 19.61 | Thursday Utilities |
| INDIANA AMERICAN WATER | 36.19 | Thursday Utilities |
| INDIANA AMERICAN WATER | 19.61 | Thursday Utilities |
| INDIANA AMERICAN WATER | 36.19 | Thursday Utilities |
| INDIANA AMERICAN WATER | 19.61 | Thursday Utilities |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | Thursday Utilities |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | Thursday Utilities |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | Thursday Utilities |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | Thursday Utilities |
| GIBSON LAW OFFICE, LLC | 865.38 | Thursday Utilities |
| AT&T | 49.99 | Thursday Utilities |
| AT&T | 46.95 | Thursday Utilities |
| AT&T | 49.87 | Thursday Utilities |
| AT&T | 157.28 | Thursday Utilities |
| AT&T | 147.00 | Thursday Utilities |
| AT&T | 304.61 | Thursday Utilities |
| GRAINGER | (166.61) | Thursday Utilities |
| GRAINGER | 273.83 | Thursday Utilities |
| DUKE ENERGY | 21.38 | Thursday Utilities |
| DUKE ENERGY | 58,255.31 | Thursday Utilities |
| DUKE ENERGY | 236.77 | Thursday Utilities |
| DUKE ENERGY | 587.46 | Thursday Utilities |
| DUKE ENERGY | 509.67 | Thursday Utilities |
| DUKE ENERGY | 11.81 | Thursday Utilities |
| DUKE ENERGY | 26.20 | Thursday Utilities |
| DUKE ENERGY | 15.33 | Thursday Utilities |
| DUKE ENERGY | 3,970.58 | Thursday Utilities |
| DUKE ENERGY | 1,542.30 | Thursday Utilities |
| DUKE ENERGY | 207.17 | Thursday Utilities |
| AT & T CAPITAL SERVICES, INC. | 281.46 | Thursday Utilities |
| Total | 871,612.25 |  |
| Grand Total | 1,264,646.40 |  |

Mr. Wilkinson moved to approve the above claims in the amount of $1,264,646.40 Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:40 a.m.

_____________________________			____________________________

Mayor Gahan 						Vicki Glotzbach, City Clerk