THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, FEBRUARY 28, 2019 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, President.

ALSO PRESENT:  April Dickey, Linda Moeller, Rob Sartell, Larry Summers and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the February 14, 2019 Regular Meeting Minutes as amended, Mr. Wilkinson second, all voted in favor.

BIDS/CONTRACTS:

NEW BUSINESS:

- Ray Bascom with HMB - WWTP Phosphorus Removal

Mr. Bascom explained that he is working with Mr. Sartell at the wastewater plant on a phosphorus removal system. He stated that based on the permit received in June 2017, they had to get the phosphorus levels down below one milligram per liter and had 24 months to start construction. He explained that they have the design and are looking to bid the project because they need to start construction by May 1st. He asked for authorization from the board to advertise and bid out the project. He discussed what the phosphorus removal process entails with the board and stated that they concluded through testing that polyaluminum hydroxychloride (PAC) is the chemical that would work best at the plant.

Mr. Sartell stated that this project is IDEM driven so New Albany isn’t the only plant that has to do it. He explained that they have been working on this for several years with HMB and this is the best solution they have come up with.

Mr. Bascom stated that the estimated the project cost is at just under $200,000.00 with contingencies and added that plans have been submitted and approved by IDEM.

Mr. Grimes requested a copy of the plans.

Mr. Bascom stated that he has them with him.

Mr. Sartell asked Mr. Bascom to send those to him electronically.

Mr. Wilkinson moved to allow HMB to start the bidding process for the phosphorus removal project, Mr. Grimes second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

Mrs. Dickey presented an adjustment request for Luke Abel in the amount of $5,836.96 for a leak that occurred in the main line at the foundation where the line enters the house. She explained that the water went into the crawl space and to the old cellar. She stated that the leak was repaired by Dustin Whalin, who is the owner of the property, and his consumption is back to normal. Supporting documents are attached.

Mr. Wilkinson asked if he paid the first invoice.

Mrs. Dickey stated that they made a regular payment of $35.16.

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

FINANCIAL REPORT:

Mr. Wilkinson reported that the February billing was $1,187,000.00 which is a normal billing cycle.

OLD BUSINESS:

- Clark Dietz Update

Mr. Christmas, Basin 14 – he reported that construction and excavation has started as well as staging of materials. Daisy Lane Lift Station Project – he stated that they were able to install the force main connection that extended into Daisy Lane this week and were able to minimize the disruption to traffic. He added that all the other work associated with this project will be outside of Daisy Lane and will not impact traffic going forward. Basin 16 – he stated that the contractor was able to get out and do some prep work for the drives and perimeter roads and will continue to move forward with the work as weather allows.

UTILITY REPORT:

Mr. Sartell reported that the plant is operating under flood conditions due to the rise in the Ohio River which means they are operating above the design limit. He stated that they patched up the sewer line where the cave-in happened off of Vincennes between Culbertson and Ekin and they should be filling it with gravel and capping with concrete today. He added that there was no damage to the truck other than cosmetic and no one was injured. He reported that they have had people manning pumps overnight for the last 4 nights to get the wastewater pumped around that section. He stated that they had an incident on Grant Line this week where a contractor hit the force main while they were doing paving work but they were able to turn the station off and the repairs were made within 12 hours.

Mayor Gahan asked if the driver was in good shape after the cave-in

Mr. Sartell replied yes and added that the truck was checked out and is safe to operate.

Mayor Gahan asked when the repair will be done.

Mr. Sartell explained that the repair will be done today with the concrete cap and hopefully they can pave the section tomorrow.

CLAIMS:

Mrs. Moeller presented the following claims for the period of 2/14/19 to 02/27/19 in the amount of $232,463.49:

| Sewer Claims | Amount | Dept. |
| --- | --- | --- |
| OFFICE SUPPLY COMPANY, INC | 24.94 | SO |
| OFFICE SUPPLY COMPANY, INC | 13.78 | SO |
| CDW GOVERMENT INC. | 270.91 | SO |
| CK REAL ESTATE LLC | 2,979.16 | SO |
| CK REAL ESTATE LLC | 541.66 | SO |
| HUGHES,CARMEN - ATLAS CLEANING | 560.00 | SO |
| SCHULER BAUER REAL ESTATE | 23.06 | SO |  |
| WRIGHT, DOVIE | 23.05 | SO |  |
| GIVANS, MARGARET | 55.67 | SO |  |
| LUFF, COURTNEY & JOSHUA | 46.03 | SO |  |
| BERGER, LINDSEY | 29.72 |  |  |
|  |  | SO |  |
| Total | 4,567.98 |  |  |
| XYLEM WATER SOLUTIONS | 12,191.95 | WWTP |  |
| DAN CRISTIANI EXCAVATING CO. | 76,439.62 | WWTP |  |
| DAN CRISTIANI ESCROW ACCT | 3,000.00 | WWTP |  |
| ACE HARDWARE | 35.59 | WWTP |  |
| ACE HARDWARE | 50.91 | WWTP |  |
| ACE HARDWARE | 23.10 | WWTP |  |
| ACE HARDWARE | 18.14 | WWTP |  |
| ACE HARDWARE | 7.58 | WWTP |  |
| ACE HARDWARE | 39.96 | WWTP |  |
| ACE HARDWARE | 20.03 | WWTP |  |
| ACE HARDWARE | 52.16 | WWTP |  |
| ACE HARDWARE | 56.13 | WWTP |  |
| ACE HARDWARE | 24.43 | WWTP |  |
| ACE HARDWARE | 24.87 | WWTP |  |
| ACE HARDWARE | 99.54 | WWTP |  |
| ACE HARDWARE | 53.98 | WWTP |  |
| ACE HARDWARE | 4.49 | WWTP |  |
| ACE HARDWARE | 41.43 | WWTP |  |
| ACE HARDWARE | 47.93 | WWTP |  |
| ACE HARDWARE | 18.99 | WWTP |  |
| ACE HARDWARE | 43.98 | WWTP |  |
| NEWS AND TRIBUNE | 6.80 | WWTP |  |
| CLARK-FLOYD LANDFILL LLC. | 7,494.24 | WWTP |  |
| RENTAL MART, INC. | 229.95 | WWTP |  |
| PREISER SCIENTIFIC | 428.31 | WWTP |  |
| QUILL | 45.69 | WWTP |  |
| QUILL | 129.99 | WWTP |  |
| QUILL | 345.31 | WWTP |  |
| QUILL | 59.98 | WWTP |  |
| QUILL | 139.98 | WWTP |  |
| QUILL | 352.40 | WWTP |  |
| CINTAS #302 | 48.97 | WWTP |  |
| CINTAS #302 | 243.55 | WWTP |  |
| CINTAS #302 | 48.97 | WWTP |  |
| CINTAS #302 | 227.40 | WWTP |  |
| CINTAS #302 | 48.97 | WWTP |  |
| CINTAS #302 | 223.62 | WWTP |  |
| HMB PROFESSIONAL ENGINEERS | 6,570.00 | WWTP |  |
| AEBERSOLD FLORIST | 86.99 | WWTP |  |
| CULLIGAN WATER SYSTEMS | 80.00 | WWTP |  |
| GRW ENGINEERS, INC. | 1,050.00 | WWTP |  |
| PEYTON'S BARRICADE & SIGN CO. | 137.50 | WWTP |  |
| ORR SAFETY EQUIPMENT CO. | 255.00 | WWTP |  |
| ORR SAFETY EQUIPMENT CO. | 670.98 | WWTP |  |
| ORR SAFETY EQUIPMENT CO. | 85.00 | WWTP |  |
| MIKE SMITH FIRESTONE | 20.00 | WWTP |  |
| RED WINGS SHOE STORE | 356.24 | WWTP |  |
| BYRNE'S GARAGE INC. | 478.33 | WWTP |  |
| NORTON AND ASSOCIATES | 7,475.00 | WWTP |  |
| USA BLUE BOOK | 134.95 | WWTP |  |
| UPS STORE #3084 | 20.72 | WWTP |  |
| DELTA SERVICES, LLC | 1,169.00 | WWTP |  |
| DELTA SERVICES, LLC | 425.99 | WWTP |  |
| RODEFER MOSS & CO., PLLC | 1,375.00 | WWTP |  |
| SPENCER MACHINE & TOOL CO.,INC | 7,803.37 | WWTP |  |
| SOUTH, WILLIAM J. | 25.85 | WWTP |  |
| OFFICE DEPOT | 70.99 | WWTP |  |
| HOME DEPOT | 15.70 | WWTP |  |
| HOME DEPOT | 38.36 | WWTP |  |
| HOME DEPOT | 100.00 | WWTP |  |
| HOME DEPOT | 127.88 | WWTP |  |
| HOME DEPOT | 37.94 | WWTP |  |
| HOME DEPOT | 32.07 | WWTP |  |
| HOME DEPOT | 20.64 | WWTP |  |
| HOME DEPOT | 41.93 | WWTP |  |
| HOME DEPOT | 55.87 | WWTP |  |
| CONCRETE CORING & CUTTING OF | 4,140.00 | WWTP |  |
| AIRGAS-MID AMERICA | 141.40 | WWTP |  |
| KOMLINE SANDERSON | 2,181.56 | WWTP |  |
| RIVER CITY WORK WEAR | 174.95 | WWTP |  |
| RIVER CITY WORK WEAR | 32.99 | WWTP |  |
| RIVER CITY WORK WEAR | 165.00 | WWTP |  |
| RIVER CITY WORK WEAR | 39.99 | WWTP |  |
| NCL OF WISCONSIN INC | 798.45 | WWTP |  |
| GSM FILTRATION INC | 2,366.45 | WWTP |  |
| MOTION INDUSTRIES | 606.00 | WWTP |  |
| ECO-TECH, LLC-WASTE LOGISTICS | 486.65 | WWTP |  |
| IUPPS | 609.90 | WWTP |  |
| APPLEGATE FIFER PULLIAM-WIRE | 247.50 | WWTP |  |
| APPLEGATE FIFER PULLIAM-WIRE | 412.50 | WWTP |  |
| APPLEGATE FIFER PULLIAM-WIRE | 49.50 | WWTP |  |
| STRAEFFER PUMP & SUPPLY, INC | 1,050.00 | WWTP |  |
| BIG G SUPPLY | 224.42 | WWTP |  |
| BIG G SUPPLY | 428.00 | WWTP |  |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| NAPA OF NEW ALBANY | 8.99 | WWTP |  |
| NAPA OF NEW ALBANY | 19.99 | WWTP |  |
| NAPA OF NEW ALBANY | 8.99 | WWTP |  |
| NAPA OF NEW ALBANY | 8.99 | WWTP |  |
| NAPA OF NEW ALBANY | 38.98 | WWTP |  |
| SOURCE 1 ENVIRONMENTAL, LLC | 930.00 | WWTP |  |
| GOTTA GO INC. | 819.00 | WWTP |  |
| GOTTA GO INC. | 729.00 | WWTP |  |
| GOTTA GO INC. | 486.00 | WWTP |  |
| ALLTERRAIN PAVING & CONSTRUCT | 39,500.00 | WWTP |  |
| ERS-OCI WIRELESS | 750.00 | WWTP |  |
| HERITAGE PETROLEUM, LLC | 125.40 | WWTP |  |
| NETWORKFLEET INC | 423.32 | WWTP |  |
| NETWORKFLEET INC | 175.50 | WWTP |  |
| VALVOLINE, LLC | 84.13 | WWTP |  |
| WESTERN FIRST AID & SAFTEY | 1,050.00 | WWTP |  |
| BMV ELECTRIC COMPANY, LLC. | 1,095.00 | WWTP |  |
| ABBOTT'S LAWN SERVICE & FENCE | 1,500.00 | WWTP |  |
| TALBOTT, JOHN | 50.00 | WWTP |  |
| TALBOTT, JOHN | 50.00 | WWTP |  |
| COVALEN, INC. | 1,515.60 | WWTP |  |
| Total | 194,683.19 |  |  |
| STEMWOOD CORP | 8,760.00 | TU |  |
| INDIANA AMERICAN WATER | 1,458.83 | TU |  |
| SILVER CREEK WATER | 1,302.40 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 7.92 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| SILVER CREEK WATER | 9.47 | TU |  |
| CLARK CO. REMC | 132.12 | TU |  |
| CLARK CO. REMC | 214.78 | TU |  |
| CLARK CO. REMC | 400.57 | TU |  |
| CLARK CO. REMC | 152.43 | TU |  |
| CLARK CO. REMC | 166.61 | TU |  |
| AMERICAN WATER | 1,650.00 | TU |  |
| FLOYDS KNOBS WATER | 1,039.37 | TU |  |
| FLOYDS KNOBS WATER | 1,145.93 | TU |  |
| EDWARDSVILLE WATER CO. | 17.00 | TU |  |
| DUKE ENERGY | 969.57 | TU |  |
| DUKE ENERGY | 58.50 | TU |  |
| DUKE ENERGY | 631.44 | TU |  |
| DUKE ENERGY | 302.10 | TU |  |
| DUKE ENERGY | 1,586.47 | TU |  |
| DUKE ENERGY | 63.73 | TU |  |
| CROWN SERVICES INC | 592.00 | TU |  |
| SPECTRUM BUSINESS | 599.90 | TU |  |
| GIBSON LAW OFFICE, LLC | 683.10 | TU |  |
| GIBSON LAW OFFICE, LLC | 675.68 | TU |  |
| VERIZON WIRELESS | 2,235.95 | TU |  |
| HARRISON CO. REMC | 472.65 | TU |  |
| HARRISON CO. REMC | 91.12 | TU |  |
| DUKE ENERGY | 418.97 | TU |  |
| DUKE ENERGY | 325.20 | TU |  |
| DUKE ENERGY | 763.18 | TU |  |
| DUKE ENERGY | 277.28 | TU |  |
| DUKE ENERGY | 19.13 | TU |  |
| DUKE ENERGY | 49.24 | TU |  |
| DUKE ENERGY | 22.83 | TU |  |
| DUKE ENERGY | 574.53 | TU |  |
| CROWN SERVICES INC | 640.00 | TU |  |
| NEOPOST | 944.16 | TU |  |
| CONSTELLATION NEWENERGY | 3,701.34 | TU |  |
| Total | 33,212.32 |  |  |
| Grand Total | 232,463.49 |  |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:30 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk