THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WAS HELD IN THE THIRD FLOOR ASSEMBLY ROOM OF THE CITY-COUNTY BUILDING ON THURSDAY, APRIL 11, 2019 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, President.

ALSO PRESENT:  April Dickey, Linda Moeller, Rob Sartell, Larry Summers, Wes Christmas and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Wilkinson moved to approve the March 28, 2019 Regular Meeting Minutes as amended, Mr. Wilkinson second, all voted in favor.

Mr. Wilkinson clarified that in the conversations with Mr. Gould, he was referencing $12,000.00 for construction cost and not for tap in fees. He stated that the tap in fee would be $1,500.00 just like it is for everyone else.

Mr. Grimes asked if anyone got in touch with Mr. Gould

Mr. Summers stated that he is going to have the Building Commissioner to get in touch with him. He explained that this issue is that if they were to make an exception for him and he sold the property, there would essentially be an apartment on the lot for leasing that doesn’t have a separate meter for it.

BIDS/CONTRACTS:

- Rob Sartell re: Bids – HMB Phosphorus Removal Project

Mr. Sartell presented the following bids for the Phosphorus Removal Project:

C.C.E., Inc.						$279,000.00

EZ Construction Co., Inc.				$244,950.00

Herrick Co., Inc.					$253,000.00

Striegel Design & Construction, Inc.			$319,500.00

Wooldridge Construction Company			$287,125.00

Mr. Sartell stated that the bids would be taken under advisement to let HMB review them and he will be back to the board with a recommendation.

NEW BUSINESS:

- Rob Sartell re: HWC Bid Schedule for Wet Weather Clarifier Project

Mr. Sartell stated that HWC is here with the bid schedule for the wet weather clarifier project at the wastewater plant and they would like to go over the schedule with the board.

John Corey requested authorization to bid for the clarifier rehab project which includes some new equipment in the wet weather clarifiers, drain piping on site and return sludge piping in the base bid. He stated that they would like to advertise next week, with the second the following week, pre-bid meeting on May 9 and bid opening on May 23 at the sewer board meeting. He added that they have been working with Mr. Sartell on this and would like permission to proceed.

Mr. Sartell stated that this is the project to repair the tanks for the wet weather tanks at the treatment plant and stated that the bottoms are coming apart of both tanks which makes it hard to drain and maintain.

Mayor Gahan asked if it is in his 2019 budget.

Mr. Sartell replied yes.

Mr. Grimes moved to approve as presented, Mr. Wilkinson second, all voted in favor.

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

FINANCIAL REPORT:

Mr. Wilkinson reported that everything is very close to budget with a $3,000.00 difference

OLD BUSINESS:

- Clark Dietz Update

Mr. Christmas, Basin 14 Storage – he reported that Cristiani is progressing very quickly and should finish up by the middle of next week with backfill work left to do. He added that they are well ahead of schedule. Daisy Lane Lift Station he stated that Temple and Temple is moving along on this project finishing up some site piping and working on the control panel. He added that shelter installation should be coming soon and the biggest thing they are waiting on to get the station operational are the pumps. He stated that they are currently in route but they are ready for them as soon as they come in.

Mr. Wilkinson asked about the entry of Basin 14 once it is finished.

Mr. Christmas explained that the only access is through the parking lot of the Hellenic Center through an existing driveway in the rear. He stated that there is already right-of-way easement and there will be a new access road to the new entrance after you cross the bridge to the right. Basin 16 Division B – he stated that the only item that was outstanding on this project was striping because of weather and they have since competed that. He added that that there was additional striping work that was requested to be done so he has a change order in the amount of $13,330.00 which makes the final contract price to $2,217,521.67. He recommended approval.

Mr. Summers stated that he has been out to the site and everything is complete.

Mr. Wilkinson stated that IN-AWC projects run their costs up and asked if anyone has ever approached them about cost sharing.

Mr. Christmas stated that they were responsible for anything that was torn up that was not due to the City’s project.

Mr. Summers stated that in the long run it will be a better product.

Mr. Christmas stated that they are working in a good faith effort for a better product.

Mr. Wilkinson stated that as long as it is coordinated for efficiency and cost, he is okay with it.

Mayor Gahan stated that Mickey Thompson is our Right-of-Way Coordinator and is dedicated to coordinating with these utilities and stays on top of these things.

Mr. Wilkins moved to approve Change Order #3 in the amount of $13,330.00, Mr. Grimes second, all voted in favor.

Mr. Christmas, Basin 16 Division A - he presented a final change order for the project and explained that it is for some additional requested restoration work and paving that was on hold during the winter. He stated that the amount of the change or is $63,619.67 which brings the project total to $4,327,087.58. He recommended approval.

Mr. Grimes asked if it includes additional landscaping.

Mr. Christmas replied no and stated that if they decide to do something with landscaping it will be at an additional cost.

Mr. Wilkinson stated that every time it rains, everything shifts, and asked if they are charging the City an hourly rate or a one-time fee.

Mr. Christmas stated that for grading work that is part of their contract and is also under warranty.

Mr. Wilkinson moved to approve the Change Order #2 in the amount of $63,619.67, Mr. Grimes second, all voted in favor.

Mr. Christmas, Silver Hills - he explained that is a sewer that runs the steep slope in that area and in the last year the slope has slid, taking the pipe along with it. He stated that Mr. Sartell and he crew has made repairs throughout the year so they have been aware of the issues. He passed out a preliminary drawing that was done earlier in the year that they will be finalizing for a permanent solution. He explained that they have been waiting for the summer months to be able to work in the area for safety reasons and stated that they will excavate the slope area going down to the bedrock to bench it. He added that the will install an underdrain system to convey the water down the hill to prevent future slides.

Mayor Gahan asked if it is our pipe and how old it is.

Mr. Sartell replied yes and stated that it is probably from the 40’s.

Mayor Gahan asked if there is any record of who installed it.

Mr. Sartell stated that he can look.

Mr. Christmas stated that this is seen a lot where there is such a steep slope and he doesn’t think there was anything that could have been done differently to change the slope from sliding.

Mr. Grimes stated that they need to get geotechnical bores.

Mr. Christmas explained that they have and received feedback, but it turned out to be more cost effective to excavate the area.

UTILITY REPORT:

CLAIMS:

Mrs. Moeller presented the following claims for the period of 03/28/19 to 04/10/19 in the amount of $813,513.42:

| Sewer Claims | Amount | Dept |
| --- | --- | --- |
| OFFICE SUPPLY COMPANY, INC | 59.13 | SEW |
| OFFICE SUPPLY COMPANY, INC | 20.43 | SEW |
| OFFICE SUPPLY COMPANY, INC | 469.47 | SEW |
| DATA VAULT | 40.08 | SEW |
| BALLEW, EUGENE | 91.36 | SEW |
| L&D MAILMASTERS, INC. | 1,415.58 | SEW |
| L&D MAILMASTERS, INC. | 222.50 | SEW |
| CROWN SERVICES INC | 248.00 | SEW |
| CROWN SERVICES INC | 600.00 | SEW |
| SECURITY PROS, LLC | 62.00 | SEW |
| INGRAM, LARRY | 235.22 | SEW |
| HAWTHORNE, CHAD | 64.02 | SEW |
| FRAZE, SHERRY | 23.04 | SEW |
| HENDERSON, LASHAWN | 96.46 | SEW |
| PARIS, MARIA | 116.03 | SEW |
| Total | 3,763.32 |  |
| ACE HARDWARE | 13.99 | WWTP |
| ACE HARDWARE | 14.99 | WWTP |
| ACE HARDWARE | 19.92 | WWTP |
| ACE HARDWARE | 19.94 | WWTP |
| ACE HARDWARE | 14.99 | WWTP |
| ACE HARDWARE | 42.73 | WWTP |
| ACE HARDWARE | 5.99 | WWTP |
| ACE HARDWARE | 143.95 | WWTP |
| ACE HARDWARE | 19.94 | WWTP |
| RINKY DINKS | 14.75 | WWTP |
| BLACK DIAMOND | 65.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| FED EX | 60.03 | WWTP |
| QUILL | 1.00 | WWTP |
| QUILL | 520.99 | WWTP |
| QUILL | 272.69 | WWTP |
| QUILL | 15.98 | WWTP |
| CINTAS #302 | 48.97 | WWTP |
| CINTAS #302 | 203.84 | WWTP |
| CINTAS #302 | 48.97 | WWTP |
| CINTAS #302 | 192.41 | WWTP |
| EARTH FIRST | 132.00 | WWTP |
| EARTH FIRST | 94.31 | WWTP |
| WHAYNE SUPPLY CO | 2,515.23 | WWTP |
| WHAYNE SUPPLY CO | 8,415.00 | WWTP |
| BYRNE'S GARAGE INC. | 76.00 | WWTP |
| BYRNE'S GARAGE INC. | 456.54 | WWTP |
| SPECIALTY EARTH SCIENCES, LLC | 3,275.00 | WWTP |
| ALLIED TECHNICAL SVCS, INC | 61.00 | WWTP |
| BIOCHEM, INC. | 4,173.96 | WWTP |
| DELTA SERVICES, LLC | 1,614.93 | WWTP |
| DELTA SERVICES, LLC | 5,839.26 | WWTP |
| DELTA SERVICES, LLC | 474.93 | WWTP |
| DELTA SERVICES, LLC | 794.08 | WWTP |
| STANTEC CONSULTING SERVICES | 5,489.50 | WWTP |
| GRIPP, INC. | 63.00 | WWTP |
| GRIPP, INC. | 6,944.67 | WWTP |
| METRO ANSWERING SERIVCE | 10.00 | WWTP |
| METRO ANSWERING SERIVCE | 99.50 | WWTP |
| HOME DEPOT | 334.01 | WWTP |
| HOME DEPOT | 145.92 | WWTP |
| HOME DEPOT | 19.97 | WWTP |
| HOME DEPOT | 17.87 | WWTP |
| INDIANA MEDIA GROUP | 46.65 | WWTP |
| QUARTZ LAMPS INC | 8,671.56 | WWTP |
| RIVER CITY WORK WEAR | 399.90 | WWTP |
| RIVER CITY WORK WEAR | 48.98 | WWTP |
| RELINE AMERICA, INC | 2,749.39 | WWTP |
| RELINE AMERICA, INC | 119.46 | WWTP |
| HACH COMPANY | 633.52 | WWTP |
| HACH COMPANY | 755.00 | WWTP |
| ENVIRONMENTAL LABORATORIES INC | 30.00 | WWTP |
| ENVIRONMENTAL RESOURCE ASSOCIA | 608.07 | WWTP |
| IDEXX DISTRIBUTION, INC | 1,035.87 | WWTP |
| SARTELL, ROBERT | 334.14 | WWTP |
| APPLEGATE FIFER PULLIAM-WIRE | 66.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 334.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| NORTON HEALTHCARE | 89.00 | WWTP |
| COVERALL SERVICE COMPANY | 1,075.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 4,500.00 | WWTP |
| ALLTERRAIN PAVING & CONSTRUCT | 31,250.00 | WWTP |
| HERITAGE PETROLEUM, LLC | 4,765.16 | WWTP |
| KONECRANES | 1,130.00 | WWTP |
| WESTERN FIRST AID & SAFTEY | 1,025.00 | WWTP |
| Total | 102,513.85 |  |
| INDIANA AMERICAN WATER | 368.80 | TU |
| INDIANA AMERICAN WATER | 22.79 | TU |
| INDIANA AMERICAN WATER | 44.67 | TU |
| INDIANA AMERICAN WATER | 94.29 | TU |
| INDIANA AMERICAN WATER | 44.67 | TU |
| INDIANA AMERICAN WATER | 47.18 | TU |
| INDIANA AMERICAN WATER | 47.00 | TU |
| INDIANA AMERICAN WATER | 22.79 | TU |
| INDIANA AMERICAN WATER | 22.79 | TU |
| INDIANA AMERICAN WATER | 44.67 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 12.51 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 150.12 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 875.70 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| GIBSON LAW OFFICE, LLC | 764.78 | TU |
| AT&T | 499.69 | TU |
| DUKE ENERGY | 5,561.30 | TU |
| DUKE ENERGY | 69.10 | TU |
| DUKE ENERGY | 1,576.02 | TU |
| DUKE ENERGY | 139.04 | TU |
| DUKE ENERGY | 1,789.99 | TU |
| CROWN SERVICES INC | 64.00 | TU |
| CROWN SERVICES INC | 600.00 | TU |
| CARD SERVICES | 178.00 | TU |
| CARD SERVICES | 392.00 | TU |
| NEOPOST | 112.19 | TU |
| INDIANA AMERICAN WATER | 44.67 | TU |
| INDIANA AMERICAN WATER | 44.67 | TU |
| GIBSON LAW OFFICE, LLC | 846.45 | TU |
| STORMWATER\DRAINAGE FUND | 45,012.06 | TU |
| SANITATION FUND | 182,992.25 | TU |
| BANK OF NEW YORK TRUST CO. | 461,058.00 | TU |
| WEX BANK | 3,677.38 | TU |
| Total | 707,236.25 |  |
| Grand Total | 813,513.42 |  |

Mr. Wilkinson moved to approve the above claims, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:45 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk