THE SEWER BOARD MEETING OF THE CIVIL CITY OF NEW ALBANY, INDIANA, WILL BE HELD VIA ZOOM.COM ON THURSDAY, JULY 8, 2021 AT 9:15 A.M.

PRESENT: Ed Wilkinson, member, Nathan Grimes, member and Mayor Gahan, President 

ALSO PRESENT:  April Dickey, Linda Moeller, Rob Sartell, Larry Summers Mike Wallace and Vicki Glotzbach

CALL TO ORDER:

Mayor Gahan called the meeting to order at 9:15 a.m.

PLEDGE OF ALLEGIANCE:

APPROVAL OR CORRECTION OF THE FOLLOWING MINUTES:

Mr. Grimes moved to approve the June 24, 2021 Regular Meeting Minutes, Mr. Wilkinson second, motion carries.

BIDS/CONTRACTS:

1. Rob Sartell re: Quotes for CCTV Truck

502 Equipment

Partial Refurb	$131,977.00	Complete Refurb   $160,477.00   New $195,477.00

BEC Brown Equipment Company

Full Refurb   $123,496.00	New Truck   $207,732.00

Mr. Sartell stated that the lowest bid for the new truck is from 502 Equipment and if they have any questions Mick Wallace is on the call to answer them.

Mr. Wilkinson ask what the issues are with the current truck and if it was the truck or parts on the truck.

Mr. Sartell explained that the camera is ten years old and they have been having mechanical issues with them.

Mr. Wilkinson asked about the full refurb and what that consists of.

Mr. Wallace explained that the main difference with the partial refurb is that they would keep the existing cabinetry and the total refurb would be taking everything out and starting over. He added that he believes a partial refurb would work on this project and added that they both include a new generator.

Mr. Wilkinson asked if they have come up with a silencer for the generators on the truck.

Mr. Wallace stated that they aren’t terribly noisy.

Mr. Wilkinson asked if anyone knows how many miles they put on those trucks per year.

Mr. Wallace stated that the current truck is 2011 and it has ~43,000 miles. He added that it is more the generator running and wear on that than anything.

Mr. Wilkinson asked about the differences in the equipment between the two companies.

Mr. Wallace stated that the biggest difference is that the Proteus is more user friendly all around.

Mr. Wilkinson asked if this truck is part of the relining project.

Mr. Sartell replied no and stated that it is a standalone CCTV truck. He added that the only downside to getting a new truck there will be a lag time because of the chip shortage, but it will not affect their operations. He stated that his personal recommendation would be to go with the Proteus due to the functionality of the equipment and compatibility of its computer system.

Mr. Wilkinson stated that if they are going to get better service out of a new set of equipment he doesn’t have an issue with changing equipment, as long as it is reliable.

Mr. Grimes stated that he would suggest going with the partial refurb for $131,977.00 or the full refurb for $123,496.00 based on whichever Mr. Sartell and Mr. Wallace prefer.

Mr. Sartell stated that based on the turnaround time and functionality of the new camera, the 502 quote at $131,977.00 would be the best.

Mr. Wallace agreed with Mr. Sartell.

Mr. Grimes moved to approve the quote from 502 Equipment for a Partial Refurb at $131,977.00, Mr. Wilkinson second, all voted in favor.

NEW BUSINESS:

COMMUNICATIONS - PUBLIC:

COMMUNICATIONS - CITY OFFICIALS:

SEWER ADJUSTMENTS:

FINANCIAL REPORT:

Mr. Wilkinson stated that they took in $1.1M and spent $990,000.00 in June so they are running ~5% below budget on expenses.

TABLED ITEMS:

OLD BUSINESS:

1. Clark Dietz

Mary Austin -  Silver Hills -  she reported that they have wrapped up everything on the punch list with the exception of a couple of outstanding technical issues that will be addressed as soon as they can get out to address them. She stated that they were informed that APC is not an authorized installer for the water service line so they will need to subcontract with another contractor to get that work done.

UTILITY REPORT:

Mr. Sartell presented the following Wastewater Monthly Report for April 2021:

Influent / Effluent Quality  
The treatment plant was in full compliance for the month of April.

Pretreatment
- There were 28 grease trap inspections submitted.
- An Informal Notice was issued to Versa Designed Surfaces for exceeding their daily CBOD limit.
- An Informal Notice was issued to Hitachi for exceeding their Oil and Grease limit during their annual sampling. 
- Annual sampling and facility inspection took place at Hitachi.

Facililty Operations
- 141 dry tons of bio solids were removed from the WWTP.
- The WWTP was at 46% of its Total Suspended Solids design limit and at 29% of its CBOD design limit. 
- There were 3.98 inches of rain for the month

Preventative and Unscheduled Maintenance
205 preventative work orders were completed and 18 corrective work orders were completed for the WWTP and Lift Stations

Highlights
- Maintenance cleaned floats and transducers at Mosier Knob, The Pines, Crystal Creek and Villas lift stations. 
- Maintenance replaced both belts on #3 and #4 Sludge Thickener Pumps.   
- Maintenance replaced broken coupling on the #4 Return Activated Sludge Pump (RAS).  
- BMV Electric replaced bad wiring and relays on controls to pumps #1 and #2 at Silver Hills lift station. 
- BMV Electric replaced the cooling fan and control card to the #1 Intermediate Pump VFD.

Sanitary Collection System

| Project | Current Month | Year-to-Date |
| --- | --- | --- |
| Sanitary Sewer Flushed/ft | 22,359 | 80,977 |
| Sanitary Sewer Televised/ft. | 19,136 | 56,220 |
| CIPP Installed/ft | 0 | 0 |
| Tap Inspections | 22 | 52 |
| Locates | 1,002 | 2,975 |
| Pipe Patches | 2 | 9 |
| Service Requests | Odor Complaint | Main Block | Resident Problem | Dye Test | Emergency Locates |
| 23 | 1 | 2 | 18 | 0 | 2 |

Preventative and Unscheduled Maintenance
20 preventative work orders were completed and 18 corrective work orders were issued for the Collection System.

Construction Highlights

# Manhole Repairs		#Manhole Installations	#Pipe Patches

6				0				2

#Main Line Repairs		#Lateral Repairs		Easement Maintenance

2				2				3

Annual/Semi Annual, Monthly Routine and Preventative Sewer Cleaning
The Line in the alley serving the Exchange, Parlour Pizza and the Hitching Post.  FOG management.

Scheduled Preventative Maintenance
Basin #17 – Fenwick Dr.	Basin #22 – Ashley Ct.	Basin #29 Hazelwood Dr.
Basin #17 – Gary Dr.		Basin #6 – Market St.		Basin #27 – Oxford Dr.
Basin #23 – N. Audubon Dr.	Basin #14 – Brookview Dr.	Basin #7 Division St.	
Basin #19 – Maevi Dr.	Basin #34 – Blackiston Mill Rd.	Basin #16 Terry Lane	
Basin #16 – Oriole Dr.

Chemical Root Treatment
Basin #18 – MH 5JCO to 5J	Basin #32 – Glenwood Ct.																		
Monthly Routine Cleaning and CCTV	
Basin #6 – 1,159ft.	Basin #7 – 1,209ft.	Basin #9 – 123ft.	Basin #13 – 10,193ft.	
Basin #14 – 500ft.	Basin #16 – 800ft.	Basin #17 – 1,000ft.	Basin #18 - 69ft.
Basin #19 - 827ft.	Basin #23 - 450ft.	Basin #27 - 450ft.	Basin #28 - 122ft.
Basin #29 -1,687ft.

Facility Safety
The monthly safety inspection rating was 99.22%. Safety training covered Personal Protective Equipment

Projects

Reline New Albany
No lining in April

Up Hill Run Lift Station
Preliminary design work is at 90%. Land aquisistion has been achieved. IDEM Permits have been resubmitted due to the length of down time from COVID 19.

Silver Hills Slope Project/Dent Ave. Lift Station
Project has exceeded the Substantial Completion Date. Final clean up still to be completed

Basin #13 Lift Station
EZ Construction was awarded the low bid on May the 3rd

CLAIMS:

Mrs. Moeller presented the Sewer Claim Docket for 06/24/21-07/07/21 in the amount of $737,634.48

| Sewer Claims | Amount | Dept |
| --- | --- | --- |
| IAWC BILLING | 1,449.51 | SEW |
| SILVER CREEK BILLING | 226.00 | SEW |
| CLERICAL TEMP | 496.00 | SEW |
| CLERICAL TEMP | 480.00 | SEW |
| REFUND | 50.52 | SEW |
| Total | 2,702.03 |  |
| DAN CRISTIANI EXCAVATING CO. | 38,144.23 | WWTP |
| DAN CRISTIANI EXCAVATING CO. | 9,087.50 | WWTP |
| DAN CRISTIANI EXCAVATING CO. | 32,203.43 | WWTP |
| SHERWIN-WILLIAMS | 5.65 | WWTP |
| BLACK DIAMOND | 60.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| BLACK DIAMOND | 45.00 | WWTP |
| QUILL | 71.98 | WWTP |
| QUILL | 186.99 | WWTP |
| QUILL | 207.52 | WWTP |
| QUILL | 36.75 | WWTP |
| QUILL | 96.93 | WWTP |
| QUILL | 21.29 | WWTP |
| CINTAS #302 | 92.57 | WWTP |
| CINTAS #302 | 92.57 | WWTP |
| CLARK-DIETZ | 3,040.00 | WWTP |
| CLARK-DIETZ | 1,073.15 | WWTP |
| CLARK-DIETZ | 1,560.00 | WWTP |
| EARTH FIRST | 107.51 | WWTP |
| BYRNE'S GARAGE INC. | 125.40 | WWTP |
| BYRNE'S GARAGE INC. | 125.40 | WWTP |
| BEAM, LONGEST AND NEFF LLC | 3,000.00 | WWTP |
| J.R. HOE & SONS INC. | 288.00 | WWTP |
| USA BLUE BOOK | 343.54 | WWTP |
| GRIPP, INC. | 1,711.61 | WWTP |
| METRO ANSWERING SERIVCE | 35.50 | WWTP |
| KENTUCKIANA WIRE ROPE & SUPPLY | 244.88 | WWTP |
| PRO4MANCE CONTRACTING SERVICES | 580.53 | WWTP |
| L&D MAILMASTERS, INC. | 2,507.95 | WWTP |
| RIVER CITY WORK WEAR | 113.94 | WWTP |
| RIVER CITY WORK WEAR | 271.92 | WWTP |
| RIVER CITY WORK WEAR | 50.00 | WWTP |
| XYLEM WATER SOLUTIONS USA | 9,214.00 | WWTP |
| XYLEM WATER SOLUTIONS USA | 6,100.00 | WWTP |
| PC HOME CENTER | 464.90 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 150.70 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 287.00 | WWTP |
| ELEMENT MATERIALS TECHNOLOGY | 14.40 | WWTP |
| TEAM EJP JEFFERSONVILLE | 714.12 | WWTP |
| TEAM EJP JEFFERSONVILLE | 150.00 | WWTP |
| GOTTA GO INC. | 2,403.00 | WWTP |
| GOTTA GO INC. | 1,869.00 | WWTP |
| ALLIANCE OF INDIANA RURAL WATE | 500.00 | WWTP |
| KONECRANES | 3,093.34 | WWTP |
| VALVOLINE, LLC | 46.72 | WWTP |
| VALVOLINE, LLC | 148.70 | WWTP |
| ADS SECURITY, L.P. | 312.90 | WWTP |
| ADS SECURITY, L.P. | 62.58 | WWTP |
| Total | 121,122.50 |  |
| INDIANA AMERICAN WATER | 21.99 | TU |
| INDIANA AMERICAN WATER | 44.99 | TU |
| INDIANA AMERICAN WATER | 252.60 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 12.51 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 150.12 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 875.70 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| NEW ALBANY MUNICIPAL UTILTIES | 4.17 | TU |
| GIBSON LAW OFFICE, LLC | 660.83 | TU |
| STORMWATER\DRAINAGE FUND | 47,900.55 | TU |
| CITY OF NEW ALBANY | 118,000.00 | TU |
| CITY OF NEW ALBANY | 18,750.00 | TU |
| BANK OF NEW YORK TRUST CO. | 425,437.00 | TU |
| AT&T | 204.08 | TU |
| DUKE ENERGY | 1,107.52 | TU |
| DUKE ENERGY | 104.71 | TU |
| AT&T | 89.53 | TU |
| SPECTRUM BUSINESS | 114.98 | TU |
| AT&T | 66.16 | TU |
| Total | 613,809.95 |  |
| Grand Total | 737,634.48 |  |

Mr. Wilkinson moved to approve, Mr. Grimes second, all voted in favor.

ADJOURN:

There being no further business before the board, the meeting adjourned at 9:42 a.m.

_____________________________			____________________________

Mayor Gahan, President				Vicki Glotzbach, City Clerk